TERMS OF REFERENCES (TOR)

LOT 8: Rehabilitation of Earth dam- Bisiqa Village district

| Country: | Somaliland |
| --- | --- |
| Project title: | Lot 3: Reforestation, afforestation & land restoration in locations adjacent to Burao, Somaliland – SOM1068 |
| Project no: | SOM 1068 |
| Project holder: | Welthungerhilfe |
| Co-financer (line): | European Union |
| Project period: | 18.11.2023- 17.05.2026 |
| Location | Burao, Somaliland |
| Date | 28, May, 2025 |

- INTRODUCTION AND BACKGROUND INFORMATION

  - About Welthungerhilfe

Welthungerhilfe (WHH) is one of the biggest private humanitarian and development organizations in Germany. It was founded as the National Committee for the Freedom from Hunger Campaign, of the Food and Agricultural Organization of the United Nations (FAO), in 1962. Welthungerhilfe is non-profit, non-political, and non-denominational. It has operations in about 40 countries worldwide (Asia, Africa and Latin America). Welthungerhilfe has been active in Somaliland since 2001 as maintained an office in Hargeisa and now sub-offices in Borama and Burao. Welthungerhilfe in Somaliland focuses on multi-sector approaches by linking climate-adaptive Agriculture and Natural Resource Protection with Economic Development, as well as safe, sustainable Water, Sanitation and Hygiene solutions and Nutrition Practices at the household level. To empower women and achieve gender equality, we recognize gender main streaming in our projects and program as critical and strategic. We aim at strengthening decision-making powers of marginalized groups through fostering an enabling and respectful environment that includes men, women, youth, children, elderly, and people with disabilities to support them in leading self-determined lives.

  - About the project

Welthungerhilfe (WHH) has secured funding from the European Union for Lot 3: Reforestation, afforestation & land restoration in areas adjacent to Burao, Somaliland. The overarching goal of the proposed project is to contribute to systemic climate-change resilience, food, fodder and water security in vulnerable communities in Burao, Somaliland. This objective hinges on two key outcomes:

Outcome 1: Targeted vulnerable Somali communities apply dryland specific reforestation, afforestation and sustainable rangeland/ agricultural land management practices.

Outcome 2: Targeted vulnerable Somali communities apply climate smart agro-pastoral and pastoral production and water supply practices.

To realize these outcomes, the project aims to achieve the following outputs:

- Output 1.1: Sustainable rangeland management systems identified and established in a participatory and inclusive manner.

- Output 1.2: Methods of land restoration and regeneration are imparted in a collaborative manner and practised.

- Output 1.3:  related to Outcome 1: Pastoral and agricultural lands are protected from erosion and flooding.

- Output 1.4: related to Outcome 1:  30 regional and community climate security action plans developed and implemented.

- Output 2.1: Enhanced communities’ capacities to apply climate adaptive crop production practices, including water saving techniques.

- Output 2.2: Increased income for women, men, and youth participants through diversified and sustainable livelihood sources.

- Output 2.3: Increased control and use of invasive species for environmental protection and income generation.

- Output 2.4: Sustainable water supply systems are established/strengthened in Burao District.

The project's target groups include:

- Group 1: Pastoralists and Agro-pastoralists (3,338 persons)

- Group 2: Community Members (81,900 persons)

- Group 3: Community Committees (539 persons)

- Group 4: Ministries and Local Authorities (88 persons)

- Group 5: Civil Society Organizations (30 persons)

- Group 6: Private Sector (1 company)

In total, the project aims to impact 120,000 individuals within the targeted communities.

- RATIONALE

A joint assessment site visit was conducted by the Ministry of Water Resource Development (MoWRD) and the WHH engineer, which observed the need for water catchment/earth dam rehabilitation in Bisiqa village to improve access to water for the communities in this village. The team recommended the rehabilitation of an earth dam that was initially excavated by the FAO and constructed related structures, but the system has failed after 6 years, where the geomembrane lining has been damaged, torn out, and buried some of its parts; animal troughs, water points, water tanks, and solar pumps have failed. A new geomembrane lining was provided by FAO and is on site, but they could not install it due to lack of funds and expiration of the project. Due to the lack of access to water for communities in this village, the MoWRD has recommended rehabilitating this Bisiqa earth dam. The capacity of the dam is 16000 cum. The dam will provide ample water access to the targeted beneficiaries of this village during rainy and dry seasons when completed. The estimated number of HHs living in this village is 700, and they are mainly pastoralists. The available water sources are not enough for both their livestock and human consumption. Thus, the rehabilitation of the earth dam will provide sufficient and clean water to those communities. Depending on the number of people benefiting from it, the earth dam can provide water to around 1900 HHs for 3 months, providing 15 L/C/D (liters per capita per day), assuming each household is composed of 6 individuals.

The purpose/objective

- Ensure the provision of clean and sufficient water to communities residing in dry areas of Bisiqa village.

- Establish safe and efficient water storage solutions by harvesting rainwater, ensuring access to clean water for target beneficiaries.

- Facilitate convenient access to adequate water sources within close proximity to residents' areas for the community.

The GPS locations of the selected sites are.

| Name of the villages | N | E |
| --- | --- | --- |
| Bisiqa | 8.69614 | 45.46699 |

- SCOPE OF WORK

- Desilting in the basin area of the earth dam is removing soil from that location. Some of the excavated soil will be reused for embankment; the depth of desilting is up to 30cm, and the area is 5600 square meters.

- Excavation in the basin area of the silt trap by 30m length x 15 m width x 1.5 m depth

- Leveling the ground, silt trap, and the basin of the earth dam after excavation works and compacting

- Filling the embankment (where necessary) with the excavated soil and profiling with a gentle slope of 1V:2H with a crest width of 2m

- Ensuring the inlet, outlet, and water (food supply level) are at the same elevation to prevent overtopping of the dam through surveying.

- Installing 1.50mm HDPE geomembrane lining to the earth dam basin and slopes and properly inserting the edges of the lining into the trenches and backfilling and compacting.

- Construction of a pump and service room.

- The project also involves the supply and installation of a surface pump and solar system, which will be equipped with all necessary cables and accessories.

- Construction of a toilet and repair of two animal troughs and a kiosk complete with water connections from the water tank.

- Repairing the fencing around the earth dam and providing a solar system and the pump house.

- All the details related to this site can be found in the prepared drawings and BOQ .

- DURATION OF THE ACTIVITY

The expected duration for this activity is a maximum of 4 months, commencing from the date of signing the contract.

- Expected Deliverables

- Detailed work plan along time frame for execution of works

- Completion of the earth dam and its structures to the highest standard of quality, meeting design and BOQ specifications. Ensure completion within the agreed timelines.

- Compliance with safety regulation and environmental considerations throughout the construction process.

- Documentation of construction progress, including regular updates and reports on milestones achieved.

- Conducting quality assurance checks and inspections to ensure the integrity and functionality of the earth dam structures.

- Handover of completed earth dam facilities to the community and relevant stakeholders.

- Submission of final project documentation

- supervision and Reporting requirementS

The consultant will report to the WHH water engineer, who will regularly communicate with the construction company and provide feedback and guidance on their performance and all other necessary support to achieve the objectives of the assignment, as well as remain aware of any upcoming issues related to contractor  performance and quality of work. The consultant’s need/availability will be based on the available workload per month. The contractor will discuss and plan all activities and deliverables in consultation with Welthungerhilfe. The reporting language is English.

- During contacts with Welthungerhilfe authorities or any other organization, the consultant will clearly identify themselves as an independent consultant and not as an official representative of Welthungerhilfe.

- This assignment does not permit subcontracting.

- Evaluation criteria

| No | Description | Point score scale |
| --- | --- | --- |
| 1 | Experience |  |
| a | At least three completion certificates serve as evidence of the contractor's past successful projects. Each will be worth 5 marks. | 0 -15 |
| b | Value of similar or related construction works handled in the past (USD). |  |
|  | Three similar or related projects of equal or higher value done in the last three years each at 4 marks | 0-12 |
| c | Description, scope, and detail of projects executed |  |
|  | Three unrelated projects of similar nature, but matching this value of works each at 3 marks | 0-9 |
| 2 | Technical skill in terms of human resources. Attach cvs and certified copies of academic certificates detailing the qualifications of at least three (3) key personnel who shall be involved in this assignment. The person must be working with the organization or sign an undertaking to work with the firm by the time of submitting this tender. Each of the three personnel will be evaluated on the following parameters: |  |
| a | Project Manager/Site Agent/Civil Engineer - Technical Qualification: Degree Engineering - Experience in implementing similar works (min. 4 years) | 0 -6 |
| b | Foreman/Site Supervisor - Technical Qualification: Diploma Construction - Experience in similär works (minimum 5 years.) | 0 -6 |
| C | Plumber /Water technician - Technical qualification: plumping certificates or technical kills - Experience in implementing similar works (minimum 3 years) | 0-2 |
| 3 | Work methodology |  |
|  | Detailed work plan along time frame for execution of works signed and stamped | 0-5 |
|  | Program of works logically applicable to this task |  |
| 5 | Plant and equipment |  |
| a | Equipment and plants are owned by the company. Provide a list of relevant equipment, attaching evidence of ownership or a lease agreement for any related equipment. | 0-5 |
| Total |  | 60 |

Note:

The technical evaluation precedes the financial evaluation. Only bidders who meets the technical evaluation score (minimum score 40/60) will be considered for financial evaluation. The sum of the technical and financial will determine the winner of the bid.

- Technical Score (60%)

- Financial Score (40%)

Bidders who meet the technical minimum score / requirement could be engaged in negotiation.

Other required documents:

- Valid business registration certificates

- Tax Clearance Certificate

- The company’s bank statement over the last 6 months, financial report and or recent certified audit report.