JAMHUURIYADDA FEDERAALKA SOOMAALIYA

WASAARADDA BEERAHA & WARAABKA

جـمـهــو رية الصـومـال الفيدراليه

وزارة الزراعه والري

Federal Republic of Somalia

Ministry of Agriculture & Irrigation

Rural Livelihoods Resilience Program (RLRP)

Expression of Interest

(By the consulting firm in response to the REOI issued by the procuring entity)

For

Digital Platforms for Enhanced Farmer Advisory Services

Ref No: SOM-2000004325-0141-CS-QCBS

Issue Date: 06/09/2026

Instructions to Consultants

Assignment Title:

Digital Platforms for Enhanced Farmer Advisory Services

Ref No: SOM-2000004325-0141-CS-QCBS

The Ministry of Agriculture and Irrigation of Federal Government of Somalia has received financing from the International Fund for Agricultural Development (IFAD) towards the cost of Rural Livelihoods Resilience Program (RLRP) and intends to apply part of the proceeds for the recruitment of consulting services.

The use of any IFAD financing shall be subject to IFAD’s approval, pursuant to the terms and conditions of the financing agreement, as well as IFAD’s rules, policies and procedures. IFAD and its officials, agents and employees shall be held harmless from and against all suits, proceedings, claims, demands, losses and liability of any kind or nature brought by any party in connection with Rural Livelihoods Resilience Program (RLRP).

The consulting services (the "Services") comprise the provision of Digital Platforms for Enhanced Farmer Advisory Services.

This request for expressions of interest (REOI) follows the general procurement notice that appeared on the IFAD website on November 2nd, 2024, on UNDB on November 2nd, 2024 and on the ministry of agriculture and irrigation’s Website on November 2nd, 2024.

The Ministry of Agriculture and Irrigation of Federal Government of Somalia (“the client”) now invites eligible consulting firms (“consultants”) to indicate their interest in providing the services. Interested consultants should provide information demonstrating that they have the required qualifications and relevant experience to perform the services. Interested firms should fill the template for expressions of interest and submit found at https://somalijobs.com/ and send it to the address indicated below.

The attention of interested consultants is drawn to IFAD’s Anti-Money Laundering and Countering the Financing of Terrorism Policy and the Revised IFAD Policy on Preventing Fraud and Corruption its Activities and Operations. The latter sets forth IFAD’s provisions on prohibited practices. IFAD further strives to ensure a safe working environment free of harassment, including sexual harassment, and free of sexual exploitation and abuse (SEA) in its activities and operations as detailed in its IFAD Policy to Preventing and Responding to Sexual Harassment, Sexual Exploitation and Abuse. By entering in this document, you certify to have read, understood, and agreed to be bound by the Privacy Policy of IFAD.

The consultant shall not have any actual, potential or reasonably perceived conflict of interest. A consultant with an actual, potential or reasonably perceived conflict of interest shall be disqualified unless otherwise explicitly approved by the Fund. A consultant including their respective personnel and affiliates are considered to have a conflict of interest if they a) have a relationship that provides them with undue or undisclosed information about or influence over the selection process and the execution of the contract, b) participate in more than one EOI under this procurement action, c) have a business or family relationship with a member of the Purchaser’s board of directors or its personnel, the Fund or its personnel, or any other individual that was, has been or might reasonably be directly or indirectly involved in any part of (i) the preparation of this REOI, (ii) the shortlisting or selection process for this procurement, or (iii) execution of the contract. The consultant has an ongoing obligation to disclose any situation of actual, potential or reasonably perceived conflict of interest during preparation of the EOI, the selection process or the contract execution. Failure to properly disclose any of said situations may lead to appropriate actions, including the disqualification of the consultant, the termination of the contract and any other as appropriate under the IFAD Policy on Preventing Fraud and Corruption in its Projects and Operations.

The following conflict of interest rules shall apply with respect to recruitment of government/client staff within the consultant’s proposed team:

(a)	No member of the client’s board of directors or current employees of the client (whether part time, or full time, paid or unpaid, in leave status, etc.) shall be proposed or work as, or on behalf of, any consultant.

(b)	No current employees of the government shall work as consultants or as personnel under their own ministries, departments or agencies.

(c)	Recruiting former client or government employees to perform services for their former ministries, departments or agencies is acceptable provided no conflict of interest exists.

(d)	If a consultant proposes any government employee as personnel in their technical proposal, such personnel must have written certification from the government confirming that: (i) they will be on leave without pay from the time of their official proposal submission and will remain on leave without pay until the end of their assignment with the consultant and they are allowed to work full-time outside of their previous official position; or (ii) they will resign or retire from government employment on or prior to the contract award date. Under no circumstances shall any individuals described in (i) and (ii) be responsible for approving the implementation of this contract. Such certification shall be provided to the client by the consultant as part of its technical proposal.

(e)    In the case where a consultant seeks to engage the services of any person, who may have left the client within a period of less than twelve (12) months of the date of this RFP, it must obtain a written “no-objection” from the client for the inclusion of such a person, prior to the consultant’s submission of its proposal.

A consultant will be selected in accordance with the based on Quality- and Cost-Based Selection (QCBS) set out in IFAD’ project procurement handbook that can be accessed via the IFAD website at www.ifad.org/project-procurement. The client will evaluate the EOIs using the criteria provided in Annex 2. The shortlisted consultant(s) will be provided with the detailed TORs and asked to submit a detailed technical and financial offer. The evaluation will include a review and verification of qualifications and past performance, including a reference check, prior to the contract award.

Consultants may associate with other firms to enhance their qualifications but should indicate clearly whether the association is in the form of a joint venture and/or a sub-consultancy. In the case of a joint venture, all the partners in the joint venture shall be jointly and severally liable for the entire contract, if selected.

The shortlisting criteria are

| Item | Criteria | Points |
| --- | --- | --- |
| i | At least five (5) years of proven experience in the design, development, deployment, and maintenance of digital platforms ormanagement information systems (MIS),or e-government systems, or ICT4D solutions, or digital advisory service platforms. | 30 |
| ii | Proven experience in implementing at least three (3) similar assignments within the last seven (7) years involving the design, development, deployment, upgrade, or maintenance of digital platforms or information systems. | 25 |
| iii | Demonstrated experience implementing large-scale digital agriculture, rural development, livestock, extension service, or farmer advisory platforms. | 25 |
| IV | Proven experience working with government institutions, international development organizations, and donor-funded programs. | 20 |
|  | Total Points | 100 |
|  | Minimum points required to pass | 70 points |

Any request for clarification on this REOI should be sent via e-mail to the address below no later than 10:00 AM 13/09/2026 Somalia local time. The client will provide responses to all clarification requests by 12:00 PM 14/09/2026 Somalia local time.

Expressions of Interest, along with all supporting and requested documents (to demonstrate experience in line with the criteria outlined above), must be submitted in written form using the designated forms provided for this purpose.

EOIs shall be submitted to the address below no later than 11:00 AM 21/09/2026 Somalia local time.

Expressions of Interest that will be delivered via email the packages should be clearly marked: REF: SOM-2000004325-0141-CS-QCBS: Digital Platforms for Enhanced Farmer Advisory Services.  Consultants must submit all documents in PDF format, compressed into a single password-protected ZIP or RAR file. password should be sent no later than 11:30 AM 21/09/2026 Somalia local time in a separate email to aabyan@rlrp.gov.so  and cc: amuhumad@rlrp.gov.so Submissions received after the deadline or without secure password transmission will be deemed non-compliant and rejected.

# Form EOI-1

# EOI Submission Form

To: Rural Livelihoods Resilience Program (RLRP)

Ministry of Agriculture and Irrigation MOAI

Federal Government of Somalia

Re: Digital Platforms for Enhanced Farmer Advisory Services

Ref No: SOM-2000004325-0141-CS-QCBS

We, the undersigned, declare that:

- We are expressing our interest in providing the consulting services for the above-mentioned assignment and have no reservations to the REOI, the instructions to the consultants and any addenda thereto.

- Our expression of interest is open for acceptance for a period of ninety (90) days.

- Our firm, its associates, including any subcontractors or suppliers for any part of the contract, have not been declared ineligible by the Fund and have not been subject to sanctions or debarments under the laws or official regulations of the client’s country or not been subject to a debarment recognized under the Agreement for Mutual Enforcement of Debarment Decisions (the "Cross-Debarment Agreement"), beyond those declared in paragraph 9 of this EOI submission form.

- We acknowledge and accept the IFAD Revised Policy on Preventing Fraud and Corruption in its Activities and Operations. We certify that neither our firm nor any person acting for us or on our behalf has engaged in any prohibited practices as provided in ITC Clause 6. Further, we acknowledge and understand our obligation to report to anticorruption@ifad.org any allegation of prohibited practice that comes to our attention during the selection process or the contract execution.

- No attempt has been made or will be made by us to induce any other consultant to submit or not to submit an EOI for the purpose of restricting competition.

- We acknowledge and accept the IFAD Policy on Preventing and Responding to Sexual Harassment, Sexual Exploitation and Abuse. We certify that neither our firm nor any person acting for us or on our behalf has engaged in any sexual harassment, sexual exploitation or abuse. Further, we acknowledge and understand our obligation to report to ethicsoffice@ifad.org any allegation of sexual harassment, sexual exploitation and abuse that comes to our attention during the selection process or the contract execution.

- The following commissions, gratuities, or fees have been paid or are to be paid with respect to the selection process: [Insert complete name of each recipient, its full address, the reason for which each commission or gratuity was paid and the amount and currency of each such commission or gratuity.]

| Name of Recipient | Address | Reason | Amount | Currency |
| --- | --- | --- | --- | --- |

(If none has been paid or is to be paid, indicate “none.”)

- We declare that neither our consulting firm nor any of its directors, partners, proprietors, key personnel, agents, sub-consultants, sub-contractors, consortium and joint venture partners have any actual, potential or perceived conflict of interest as defined in ITC Clause 5 regarding this selection process or the execution of the contract. [insert if needed: “other than the following:” and provide a detailed account of the actual, potential or perceived conflict]. We understand that we have an ongoing disclosure obligation on such actual, potential or perceived conflicts of interest and shall promptly inform the client and the Fund, should any such actual, potential or perceived conflicts of interest arise at any stage of the procurement process or contract execution.

- The following criminal convictions, administrative sanctions (including debarments) and/or temporary suspensions have been imposed on our consulting firm and/or any of its directors, partners, proprietors, key personnel, agents, sub-consultants, sub-contractors, consortium and joint venture partners:

| Nature of the measure (i.e., criminal conviction, administrative sanction or temporary suspension) | Imposed by | Name of party convicted, sanctioned or suspended (and relationship to the consultant) | Grounds for the measure (i.e., fraud in procurement or corruption in contract execution) | Date and time (duration) of measure |
| --- | --- | --- | --- | --- |

If no criminal convictions, administrative sanctions or temporary suspensions have been imposed, indicate “none”.

- We acknowledge and understand that we shall promptly inform the client about any material change regarding the information provided in this EOI submission form.

- We further understand that the failure to properly disclose any of information in connection with this EOI submission form may lead to appropriate actions, including our disqualification as consultant, the termination of the contract and any other as appropriate under the IFAD Policy on Preventing Fraud and Corruption in its Projects and Operations.

- We understand that you are not bound to accept any EOI that you may receive.

| [Authorized signatory] |  |
| --- | --- |
| [Name and title of signatory] |  |
| [Name and address of firm] |  |

## Form EOI-2 
Organization of the Consultant

Re: Digital Platforms for Enhanced Farmer Advisory Services

Ref No: SOM-2000004325-0141-CS-QCBS

[Provide a brief description of the background and organization of your firm/entity and of each associated firm for this assignment. Include the organization chart of your firm/entity. The EOI must demonstrate that the consultant has the organizational capability and to carry out the assignment. The qualifications document shall further demonstrate that the consultant has the capacity to field and provide experienced replacement personnel on short notice. Key staff CVs are not required at the shortlisting stage.]

| Name of the firm |  |
| --- | --- |
| Date of establishment |  |
| Country of registration |  |
| Full address of the firm |  |
| Focal point: name, position, contact information (telephone, email): | Name: |
|  | Tel: |
|  | Email: |
| Number of branches in the country |  |
| Country(ies) of operations with number of branches in each country |  |
| Number of full-time employees |  |
| Number of part-time employees |  |
| Field(s)of expertise of the firm |  |
| Number of professional staff with experience related directly to the assignment |  |
| Subsidiary and associated companies (wherever applicable): (details in the following format to be provided for all associates) – - Name of the company - Nature of business - Address of the company - Website of the company - Brief description of company (maximum of 120 words) |  |
| Any other information that the consultant would like to add: |  |

Maximum 10 pages

## Form EOI-3

## Experience of the Consultant

Re: Digital Platforms for Enhanced Farmer Advisory Services

Ref No: SOM-2000004325-0141-CS-QCBS

[Using the format below, provide information on each relevant assignment for which your firm, and each associate for this assignment, was legally contracted either individually as a corporate entity or as one of the major companies within an association, for carrying out consulting services similar to the ones requested under the preliminary terms of reference included in this EOI. The EOI must demonstrate that the consultant has a proven track record of successful experience in executing projects similar in substance, complexity, value, duration, and volume of services sought in this procurement.

Maximum 20 pages]

| Assignment name: | Approx. value of the contract (in current US$): |
| --- | --- |
| Country: Location within country: | Duration of assignment (months): |
| Name of client: | Total No. of staff-months of the assignment: |
| Address, and contact details (including email address(es)): | Approx. value of the services provided by your firm under the contract (in current US$): |
| Start date (month/year): Completion date (month/year): | No. of professional staff-months provided by associated consultants: |
| Name of associated consultants, if any: | Name of proposed senior professional staff of your firm involved and functions performed (indicate most significant profiles such as project director/coordinator, team leader): |
| Narrative description of project: |  |
| Description of actual services provided by your staff within the assignment: |  |

Name of Firm: _________________________________

ANNEX 1

جـمـهــو رية الصـومـال الفيدراليه

وزارة الزراعه والري

JAMHUURIYADDA FEDERAALKA SOOMAALIYA

WASAARADDA BEERAHA & WARAABKA

Federal Republic of Somalia

Ministry of Agriculture & Irrigation

Rural Livelihoods Resilience Program (RLRP)

Terms of Reference for Consulting Services

For

Digital Platforms for Enhanced Farmer Advisory Services

Ref No: SOM-2000004325-0141-CS-QCBS

1. BACKGROUND

The Rural Livelihoods Resilience Programme (RLRP) aims to sustainably increase productivity, incomes, nutrition security and resilience of rural smallholder families in Somalia. Under Subcomponent 2.1, the Programme supports strengthening resilience in crop and livestock value chains through improved access to extension services, climate smart agriculture practices, improved inputs, livestock health services, farmer training and advisory support.

The Programme intends to improve service delivery through digital solutions, where possible, to increase farmers’ access to critical advisory services. The platform will support farmers, agro-pastoralists, women, youth, IDPs, Village Based Advisors, Community Animal Health Workers, extension officers and service providers with timely, practical and accessible information.

The platform shall be designed for the Somali context, where internet connectivity, literacy levels, smartphone ownership, security conditions, geographical accessibility, and institutional capacity vary across districts. It should therefore support multiple inclusive communication channels, including SMS, USSD, WhatsApp, voice messages, hotline and call centre services, interactive voice response, and where appropriate, web and mobile based applications and management dashboards.

2. OVERALL OBJECTIVE

The overall objective of this assignment is to design, develop, pilot, deploy and operationalize a practical digital advisory services platform that improves access by RLRP farmers and agro-pastoral households to timely, reliable, inclusive and locally relevant agricultural and livestock advisory services.

3. SPECIFIC OBJECTIVES

The specific objectives are to:

- Assess farmers’ advisory needs, digital access, preferred communication channels and existing extension service gaps in RLRP target districts.

- Design a simple, inclusive and context-appropriate digital advisory platform for crop and livestock value chains.

- Integrate the platform with NIRA for identity verification and introduce biometric verification features such as facial verification and biometric capture, subject to technical feasibility, government authorization and applicable data protection requirements.

- The platform to support crop and livestock value chains, including climate smart agriculture, nutrition sensitive agriculture, post harvest handling, livestock health, market information and input access.

- Strengthening accessible communication channels, including SMS, USSD, WhatsApp, voice messages, hotline/call center, mobile application notifications, web portal communication and dashboard tools

- Establish role based interfaces for MoAI, MoLFR, RLRP NPCU, SPCUs, DLOs, extension officers, VBAs, CAHWs, service providers, Ministries staff, M&E users and administrators.

- Establish monitoring dashboard to track farmers reached, messages sent, questions answered, service quality, gender/youth/IDP reach and adoption of advisory messages.

- Develop farmer friendly advisory content in Somali language covering crop, livestock, CSA, nutrition-sensitive agriculture, post-harvest handling, animal health and market-related messages. The consultant shall assess whether existing advisory knowledge bases, AI-enabled knowledge systems or structured advisory repositories can be leveraged to reduce development effort and improve scalability.

- Train NPCU, SPCU, DLOs, extension officers, VBAs, CAHWs and selected service providers on the use and management of the platform.

- Pilot the platform in selected RLRP communities, improve it based on feedback, and support rollout.

- Ensure sustainability by preparing operational manuals, content management procedures and handover arrangements.

4. SCOPE OF WORK

The consultant or firm shall undertake the following tasks:

Task 1: Inception and Work Planning

The consultant shall hold an inception meeting with NPCU, SPCUs, MoAI, MoLFR,M&E team and relevant stakeholders. The consultant shall prepare an inception report including methodology, workplan, tools, stakeholder engagement plan, risk management plan and detailed implementation schedule.

The consultant shall prepare an inception report including methodology, workplan, tools, stakeholder engagement plan, risk management plan,data protection approach and detailed implementation schedule.

Task 2: Needs Assessment and Digital Readiness Assessment

The consultant shall conduct a rapid assessment in RLRP target district areas to understand:

- Farmers’ main advisory needs.

- Existing extension service delivery channels.

- Mobile phone ownership and usage.

- Internet and network coverage.

- Literacy and language preferences.

- Gender, youth and IDP access barriers.

- Existing use of WhatsApp, SMS, radio, voice messages or mobile money.

- Existing extension officers, VBAs, CAHWs and service providers.

- Required crop and livestock advisory content.

- Risks related to misinformation, data protection, exclusion and sustainability.

The assessment shall provide clear recommendations on the most suitable digital solution for Somalia’s rural context.

Task 3: Platform Technical Design

The consultant shall prepare a complete technical design and system document. And the design of the digital advisory platform include: The technical design shall comprise high-level designs (HLD) showing integration between systems and databases, and low-level designs (LLD) detailing database schema, APIs, and UI/UX wireframes. The consultant shall prepare the technical design during the inception phase. The formal design deliverables shall include the High-Level Design (HLD), Low-Level Design (LLD), System Architecture, Database Design, API Specifications, Security Design and Integration Design.

- Farmer registration module.

- Farmer profile and location module.

- Crop and livestock advisory content library.

- SMS advisory messaging.

- WhatsApp advisory groups or chatbot where feasible.

- Voice/audio advisory messages for low-literacy farmers.

- Hotline or call-back function.

- Extension officer/VBA interface.

- Question and answer tracking system.

- Dashboard for NPCU/SPCU monitoring.

- Reporting module linked to RLRP M&E needs.

- Gender, youth and IDP disaggregation.

- Admin panel for content approval and message scheduling.

The platform must be simple, low cost, scalable, secure and easy to maintain.

Task 4: Beneficiary Registration, Profiling and Tracking Module

The consultant shall develop the registration module to support RLRP beneficiary registration, profiling and tracking. KoboToolbox serves as the data collection interface, while the advisory platform synchronizes with the MIS through APIs to ensure consistency and avoid duplication.

The module shall include:

- Farmer and agro-pastoral household registration.

- Beneficiary profile creation.

- Household profile information.

- Location capture by Federal Member State, district, village/community and GPS coordinates were feasible.

- Crop production profile.

- Livestock profile.

- Livelihood and vulnerability profile.

- Gender, youth, IDP and vulnerable group tagging.

- Linkage to RLRP target districts and communities.

- Linkage to RLRP interventions, services or packages received.

- Registration by authorized users, including DLOs, extension officers, VBAs, CAHWs and RLRP staff.

- Beneficiary update and correction workflow.

- Verification status.

- Approval, rejection and correction workflows.

- Duplicate detection.

- Audit trail for registration, update and verification actions.

- Exportable beneficiary reports.

The module should support both online and offline data collection, with delayed synchronization where internet connectivity is limited.

Task 5: NIRA Integration, Identity Verification and Biometric Capture

The consultant shall integrate the upgraded platform with NIRA through the NIRA available API

The identity verification module shall include:

- NIRA based identity verification workflow during registration of all beneficiaries.

- The platform should also support other identity methods for users without National ID.

- Facial verification functionality where technically feasible.

- Biometric capture workflow.

- Selfie capture and matching process where applicable.

- Duplicate beneficiary detection.

- Verification status indicator.

- Manual review and exception handling through officer task workflow.

- Audit logs for verification actions.

- Role based access to identity verification functions.

- Compliance with applicable data protection and privacy requirements.

The consultant shall ensure that identity and biometric data are handled securely and are not accessible to unauthorized users.

Task 6: Multichannel Advisory Communication

The consultant shall  develop the communication module to support RLRP advisory delivery through multiple channels. This shall be established as an integrated Advisory Service Management Process encompassing hotline, IVR, USSD, knowledge base, and case management, rather than as a single module.

The upgraded communication module shall include:

- SMS advisory messaging.

- USSD-based farmer interaction.

- WhatsApp advisory messaging, groups or chatbot where feasible.

- Voice/audio advisory messages for low literacy farmers.

- Interactive Voice Response were feasible.

- Hotline and call center linkage.

- Call back request function.

- Mobile app notifications.

- Web portal communication.

- Multimedia advisory content sharing.

The system shall allow authorized users to send targeted messages by:

- Federal Member State.

- District.

- Village/community.

- Crop type.

- Livestock activity.

- Gender.

- Youth status.

- IDP status.

- Vulnerability category.

- Farmer group.

- Intervention type.

- Service provider linkage.

The system should track message delivery, failed delivery, farmer responses, communication history and user engagement.

Task 7: Hotline, Call Center and Call Back Management

The module shall include:

- Farmer call in and call back request logging.

- Advisory inquiry registration.

- Categorization of calls and questions.

- Assignment of inquiries to responsible extension officers, VBAs, CAHWs, DLOs or technical specialists.

- Status tracking.

- Response and resolution tracking.

- Escalation of unresolved cases.

- Farmer profile linkage to call and advisory history.

Task 8: Extension Officer, VBA, CAHW, DLO and Service Provider Interface

The consultant shall configure role based interfaces for:

- RLRP NPCU users.

- SPCU users.

- DLOs.

- MoAI Admin and extension officers.

- MoLFR Admin and extension officers.

- VBAs.

- CAHWs.

- Service providers.

- RLRP M&E users.

The interface shall allow authorized users to:

- Register and update beneficiaries.

- Validate local advisory needs.

- Deliver advisory services.

- Schedule and send approved advisory messages.

- Collect farmer questions and feedback.

- Respond to assigned cases.

- Follow up with farmers and community groups.

- Record field visits and service interactions.

- Report field issues.

- Support women, youth, IDPs and vulnerable farmers who may face access barriers.

View dashboards and reports according to role based permissions

Task 9: Farmer Question, Feedback and Advisory Case Management

The consultant shall develop the platform to include a structured farmer question, feedback and advisory case management system.

The module shall include:

- Farmer question submission through mobile app, SMS, USSD, WhatsApp or field agents.

- Question categorization by topic, location, crop, livestock and urgency.

- Case assignment to relevant users.

- Response tracking.

- Escalation workflow for unresolved cases.

- Resolution status.

- Farmer feedback and satisfaction recording.

- Advisory case history linked to farmer profile.

- Reports on questions received, answered, pending, escalated and resolved.

This module should support both technical advisories follow up and RLRP monitoring of service quality.

Task 10: RLRP Monitoring Dashboard and Reporting Module

The consultant shall establish a monitoring dashboard and reporting module linked to RLRP M&E needs.

The dashboard shall track indicators such as:

- Number of farmers registered.

- Number of agro-pastoral households registered.

- Number of farmers reached by advisory messages.

- Number of women reached.

- Number of youths reached.

- Number of IDPs reached.

- Number of vulnerable beneficiaries reached.

- Number of advisory messages sent.

- Number of farmer questions received and answered.

- Number of extension officers, DLOs, VBAs and CAHWs using the platform.

- Number of service providers registered or linked.

- Percentage of farmers are satisfied with the service.

- Percentage of farmers reporting use of advisory information.

- Number of CSA messages disseminated.

- Number of livestock messages disseminated.

- Number of post-harvest messages disseminated.

- Message delivery by channel, including SMS, USSD, WhatsApp, and app notifications.

- Platform uptime and functionality.

- Lessons learned and recommendations for scaling.

Task 11: Content Development

The consultant shall work with RLRP technical specialists, MoAI, MoLFR, SPCUs, DLOs and extension experts to prepare advisory content in Somali language. The content shall cover at minimum: The content management process shall include data validation, synchronization, and audit logging to ensure completeness and integrity.

- Climate smart agriculture practices.

- Drought tolerant seeds and improved varieties.

- Land preparation and good agronomic practices.

- Soil fertility, composting and mulching.

- Pest and disease management.

- Water saving irrigation practices.

- Post harvest handling and storage.

- Livestock feeding and fodder production.

- Animal health alerts and vaccination reminders.

- Strategic destocking and drought preparedness.

- Nutrition sensitive agriculture.

- Market information and input access.

- Gender sensitive and youth friendly advisory messages.

All messages must be simple, practical, culturally appropriate and understandable to farmers with different education levels.

Task 12: Development, Configuration of the Platform, System Implementation

The consultant shall develop, configure and test the platform. The platform should function in low connectivity environments and should allow offline data collection or delayed synchronization where needed.

The consultant shall ensure that the platform has basic security, user access controls, data backup, data protection measures and clear ownership by RLRP/MoAI.

Task 13: Pilot Testing

The consultant shall pilot the platform in selected RLRP communities in Jubaland and Southwest State. The pilot shall test:

- Farmer registration.

- Message delivery.

- Farmer response.

- Hotline or question submission.

- Use by extension officers and VBAs.

- Dashboard functionality.

- Inclusion of women, youth and IDPs.

- Quality and relevance of advisory content.

- Ease of use in real field conditions.

The consultant shall prepare a pilot report with lessons learned and recommended improvements.

Task 14: Training and Capacity Building

The consultant shall train:

- NPCU technical and M&E staff.

- SPCU staff.

- DLOs.

- MoAI and MoLFR extension officers.

- VBAs.

- CAHWs.

- Selected service providers.

Training shall cover platform use, content management, farmer registration, advisory message scheduling, farmer feedback management, reporting, dashboard use, data protection and troubleshooting.

Task 15: Rollout and Operational Support

After pilot improvement, the consultant shall support rollout in targeted RLRP districts. The consultant shall provide technical support during the initial operational period and ensure that responsible staff can manage the platform independently.

Task 16: Monitoring, Evaluation and Learning

The consultant shall establish a monitoring framework for the platform, including indicators such as:

- Number of farmers registered.

- Number of farmers reached by advisory messages.

- Number of women, youth and IDPs reached.

- Number of advisory messages sent.

- Number of farmer questions received and answered.

- Number of extension officers/VBAs using the platform.

- Percentage of farmers satisfied with the service.

- Percentage of farmers reporting use of advisory information.

- Number of CSA/livestock/post-harvest messages disseminated.

- Platform uptime and functionality.

- Lessons learned and recommendations for scaling.

5. EXPECTED DELIVERABLES

The consultant shall submit the following deliverables:

1. Inception report and detailed workplan.

2. Digital readiness and advisory needs assessment report.

3. Platform design document and technical specifications.

4. Advisory content package in Somali and English where required.

5. Functional digital advisory platform.

6. Training materials and user manuals.

7. Training report with attendance lists.

8. Pilot testing report.

9. Improved and finalized platform after pilot feedback.

10. Monitoring dashboard and reporting templates.

11. Platform operational manual and sustainability plan.

12. Final assignment completion report.

6. METHODOLOGY

The assignment shall use a participatory and field based approach. The consultant shall consult NPCU, SPCUs, MoAI, MoLFR, DLOs, extension officers, VBAs, CAHWs, farmers, women, youth, IDPs, private service providers and community institutions.

The methodology shall combine desk review, key informant interviews, focus group discussions, digital readiness assessment, platform prototyping, user testing, pilot implementation, training and final rollout support.

7. DURATION OF ASSIGNMENT

The assignment is expected to be completed in 6 months from signing the contract.

Suggested timeline:

- Month 1: Inception, assessment and platform design.

- Month 2: Platform development and content preparation.

- Month 3: Testing.

- Month 4: Pilot implementation.

- Month 4-5: Platform improvement and rollout support.

- Month 5-6: Final handover, documentation and completion report.

- Month 6: Training

8. INSTITUTIONAL ARRANGEMENTS

The assignment will be supervised by the RLRP NPCU in close coordination with MoAI, MoLFR, SPCUs and the RLRP M&E team.

The consultant shall report to the National Programme Coordinator through the relevant technical specialist and M&E Specialist. SPCUs and DLOs shall support field coordination, community mobilization, farmer identification and pilot implementation.

9. ROLES AND RESPONSIBILITIES

NPCU

- Provide overall leadership and coordination.

- Approve workplans, tools, content and deliverables.

- Ensure alignment with RLRP objectives and IFAD requirements.

- Coordinate with federal ministries and partners.

- Review platform reports and dashboard outputs.

SPCUs

- Coordinate implementation at state level.

- Support field assessments and pilot selection.

- Mobilize DLOs, extension officers and community institutions.

- Monitor rollout and report implementation progress.

DLOs and Extension Officers

- Support farmer registration.

- Validate local advisory needs.

- Use the platform to deliver advisory services.

- Follow up with farmers and community groups.

- Report field issues and feedback.

VBAs and CAHWs

- Support last mile advisory delivery.

- Help farmers understand digital messages.

- Collect farmer questions and feedback.

- Support women, youth and vulnerable farmers who may face access barriers.

Consultant/Firm

- Design, develop and deploy the platform.

- Prepare advisory content and training materials.

- Conduct training, pilot testing and rollout support.

- Provide technical documentation and handover.

- Ensure quality, data protection and sustainability.

10. REQUIRED QUALIFICATIONS

The selected firm shall possess the following qualifications:

- At least Five (5) years of proven experience in the design, development, deployment, and maintenance of digital platforms, management information systems (MIS), e-government systems, ICT4D solutions, or digital advisory service platforms.

- Proven experience in implementing at least three (3) similar assignments within the last seven (7) years involving the design, development, deployment, upgrade, or maintenance of digital platforms or information systems.

- Demonstrated experience implementing large-scale digital agriculture, rural development, livestock, extension service, or farmer advisory platforms.

- Proven experience working with government institutions, international development organizations, and donor-funded programs.

Key Personnel

#### 1. Team Leader / Digital Transformation Specialist

Qualifications and Experience

- Bachelor’s degree in information technology or computer science or Information Systems, or Software Engineering or Digital Transformation, or related field.

- Minimum 7 years of professional experience in digital platform development or ICT4D, MIS, or e-government systems.

Responsibilities

- Lead overall assignment implementation and coordination.

- Serve as the primary liaison with RLRP, MoAI, MoLFR, and other stakeholders.

- Oversee planning, quality assurance, risk management, and delivery of all outputs.

- Ensure timely completion of deliverables and compliance with contractual requirements.

#### 2. Systems Architect and Software Development Lead

Qualifications and Experience

- Bachelor's degree or higher in Computer Science or Software Engineering or Information Systems, or related field.

- Minimum 5 years of experience in software architecture, application development, systems integration, and cloud-based solutions.

Responsibilities

- Lead the technical design, development, upgrading, testing, and deployment of the platform.

- Design system architecture, database structure, integrations, and security controls.

- Oversee NIRA integration, communication channels, and interoperability requirements.

- Ensure platform performance, scalability, reliability, and sustainability.

#### 3. Digital Identity, Database and Infrastructure Specialist

Qualifications and Experience

- Bachelor’s degree in computer science or information technology or ICT, or related field.

- Minimum 5 years of experience in biometric systems, identity verification, database management, cloud infrastructure, and cybersecurity.

Responsibilities

- Lead NIRA integration and biometric verification components.

- Design and manage database architecture, hosting environment, backup, and recovery systems.

- Ensure compliance with data protection, privacy, and cybersecurity requirements.

- Support system security audits and user access management.

#### 4. Digital Agriculture and Capacity Building Specialist

Qualifications and Experience

- Bachelor’s degree in agriculture or Agricultural Extension or Livestock Production or Agribusiness or Rural Development, or related field.

- Minimum 5 years of experience in agricultural extension, livestock advisory services, climate-smart agriculture, or digital agriculture programs.

Responsibilities

- Lead advisory content development and validation.

- Support needs assessment and digital readiness assessment activities.

- Coordinate training and capacity-building activities for users and stakeholders.

- Ensure advisory services and communication content are relevant, inclusive, and user-friendly.

#### 5. Monitoring, Evaluation and Data Analytics Specialist

Qualifications and Experience

- Bachelor's degree in Statistics or Economics or Monitoring and Evaluation or Data Science or Information Systems, or related field.

- Minimum 5 years of experience in monitoring and evaluation systems, dashboard development, data analytics, and reporting.

Responsibilities

- Design the monitoring dashboard and reporting framework.

- Develop performance indicators, reporting templates, and analytical tools.

- Ensure data quality, reporting accuracy, and alignment with RLRP M&E requirements.

- Support pilot monitoring, user feedback analysis, and generation of lessons learned.

11. DATA PROTECTION AND SAFEGUARDING

The consultant shall ensure that all farmer data is collected, stored and used safely. Personal data shall not be shared without authorization. The platform shall include user access controls, secure storage, backup procedures and clear data ownership by RLRP/MoAI.

The consultant shall ensure that women, youth, IDPs and vulnerable groups are not excluded from the platform. Alternative access options such as voice messages, group based advisory support and VBA assisted communication should be included.

12. QUALITY ASSURANCE

All advisory content must be reviewed and approved by RLRP technical specialists and relevant government experts before dissemination. The platform must be tested before rollout. The consultant shall correct any technical errors identified during testing and pilot implementation.

13. SUSTAINABILITY AND HANDOVER

The consultant shall prepare a sustainability and handover plan covering:

- Ownership and hosting arrangements.

- Platform maintenance requirements.

- Cost implications for SMS, hosting and technical support.

- Staff roles after consultant exit.

- Content updating procedures.

- Troubleshooting guide.

- Data backup and security arrangements.

- Options for scaling to additional districts or states.

- Up to date Source code with version control and logs and technical documentation (System architecture, Network Diagrams, and system user manual) handover.

All deliverables, source code, database components, system data, configuration files, APIs, documentation, equipment and related materials produced or supplied under this assignment shall be the property of the Federal Government of Somalia, Ministry of Agriculture and Irrigation.

14. Expected Result

By the end of the assignment, RLRP and MoAI will have a functioning digital advisory services platform (App and web portal) that enables farmers, women, youth, IDPs, extension officers, VBAs and CAHWs to access and share timely agricultural and livestock advisory information. The platform will improve service delivery, strengthen extension outreach, support adoption of climate smart practices and contribute to

ANNEX 2

Qualification and Evaluation Criteria

| Item | Criteria | Points |
| --- | --- | --- |
| i | At least five (5) years of proven experience in the design, development, deployment, and maintenance of digital platforms ormanagement information systems (MIS), or e-government systems, or ICT4D solutions, or digital advisory service platforms. | 30 |
| ii | Proven experience in implementing at least three (3) similar assignments within the last seven (7) years involving the design, development, deployment, upgrade, or maintenance of digital platforms or information systems. | 25 |
| iii | Demonstrated experience implementing large-scale digital agriculture, rural development, livestock, extension service, or farmer advisory platforms. | 25 |
| IV | Proven experience working with government institutions, international development organizations, and donor-funded programs. | 20 |
|  | Total Points | 100 |
|  | Minimum points required to pass | 70 points |

This document refers to legally constituted consulting firms as “consultant”.

The policy is accessible at https://www.ifad.org/en/document-detail/asset/41942012.

The policy is accessible at www.ifad.org/anticorruption_policy.

The policy is accessible at https://www.ifad.org/en/document-detail/asset/40738506.

The policy is accessible at https://www.ifad.org/en/privacy.

The Cross-Debarment Agreement was entered into by the World Bank Group, the Inter-American Development Bank, the African Development Bank, the Asian Development Bank and the European Bank for Reconstruction and Development, additional information may be located at: http://crossdebarment.org/.