JAMHUURIYADDA FEDERAALKA SOOMAALIYA

Wasaaradda Qorsheynta, Maalgashiga iyo Horumarinta Dhaqaalaha

Federal Republic of Somalia

Ministry of Planning, Investment and Economic Development

NORTHEASTERN STATE OF SOMALIA

Water for Agro-pastoral Resilience II (Barwaaqo Project)

Environmental and Social Management Plan

Boocame Site, Boocame District, Sool Region

Revision Date:  April 2026

Table of Content

1.	INTRODUCTION	4

2.	SUB PROJECT DESCRIPTION	5

2.1.	Summary	5

2.2.	Project Design	5

2.3.	Purpose of ESMP	6

3.	LEGISLATIVE FRAMEWORK	8

3.1.	Federal Law	8

3.2.	South West State	9

3.3.	International Standards	9

4.	BASELINE ENVIRONMENTAL AND SOCIAL CONDITIONS	12

4.1.	Water and Rainfall	12

4.2.	Land Degradation	12

4.3.	Flora and Fauna	12

4.4.	Social Baseline	14

5.	STAKEHOLDER ENGAGEMENT AND GRIEVANCE MECHANISM	16

5.1.	Consultation and Information Disclosure	16

6.	ENVIRONMENTAL AND SOCIAL IMPACTS AND RISKS	17

6.1.	General Approach	17

6.2.	Potential Impacts and Risks of the Project	17

6.3.	Positive Impacts	17

6.4.	Negative Impacts and Risks	18

7.	Environmental and Social Mitigation and Monitoring Measures	24

7.1.	Mitigation Measures	24

7.2.	Monitoring Measures	24

8.	ESMP Implementation Arrangements and Capacity Requirements	52

8.1.	Implementation Responsibilities	52

8.2.	Capacity Requirements	57

9.	Reporting and Grievance Mechanism	60

9.1.	Reporting	60

9.2.	Grievance Mechanism	61

Annexes	75

Annex 1: Pollutants Thresholds (ref: WBG’s General EHSGs)	75

Annex 2: Consultations Participants and Feedback	76

Annex 3: Demobilization and Restoration of the Site	77

List of Figures

Figure 1: Washaaqo Location	5

Figure 2: Components of the project	6

Figure 3 Picture of the project area and its vegetation. 	13

Figure 4: Another view of the existing vegetation at the project site.	14

Figure 5: Incident reporting process	61

Figure 6: Grievance process for the project	63

List of Tables

Table 1: Summary E&S risks and impacts based on receptors and subproject phases	20

Table 2: Detailed E&S Mitigation and Monitoring Measures	24

Table 3: Roles and Responsibilities	52

Table 4: Proposed E&S Training Program	57

Table 5: ESMP Monitoring and Compliance Reports	60

Table 6 Environmental and Social Impacts and Risks Monitoring Plan	64

ABBREVIATIONS AND ACRONYMS

CER		Community Engagement Report

CIG		Community Interest Group

CIR		Construction Investment Report

COC		Code of Conduct

ESF		Environment and Social Framework

EHS		Environment, Health and Safety

ESMF		Environmental and Social Management Framework

ESMP 		Environmental and Social Management Plan

FGS 		Federal Government of Somalia

TPIA	Third Party Implementing Agency

GBV		Gender Based Violence

GIIP		Good International Industry Practice

GRM 		Grievance Redress Mechanism

LMP		Labour Management Plan

MOET	 	Ministry of Environment and Tourism

MOEWR 	Ministry of Energy and Water Resources

MOPIED 	Ministry of Planning, Investment and Economic Development

NPCU		National Project Coordination Unit

OPM		Office of the Prime Minister

PDO		Project Development Objectives

PIU 		Project Implementation Unit

PPE		Personal Protective Equipment

RPF		Resettlement Policy Framework

SEAH		Sexual Exploitation, Abuse and Harassment

SEP		Stakeholder Engagement Plan

NES		North East State

VDC		Village Development Committee

WALP		Water for Agro-Pastoralist Livelihoods Pilot Project

- INTRODUCTION

The Somali Water for Rural Resilience II or “Barwaaqo Project” aims to develop water and agricultural services among agro-pastoralist communities in dry-land areas of Somalia over the next five years. The project, financed by the World Bank, is being implemented by the Federal Government of Somalia (FGS), headed by the Ministry of Planning and International and Economic Development (MoPIED), in close collaboration with relevant ministries at the federal and state level as well as local government and community organizations. Barwaaqo will build on the progress made under the Biyoole and WALP projects, seeking to address the climatic shocks faced by Somali communities by investing not only in water, agriculture, livestock, and environmental services but also the institutions that manage them.

As part of the Barwaaqo implementation framework, Alight was contracted as the Third-Party Implementing Agency (TPIA) for project activities in Sool and Sanaag region in the North East State of Somalia. Under this mandate, Alight is supporting the rollout of investments across eight target sites, aiming to benefit an estimated 48,382 individuals (15,782 women; 12,663 men; 19,937 children) and 80,000 livestock belonging to predominantly pastoral and agro pastoral communities. Alight’s Barwaaqo project became effective on 2 November 2025.

This Environmental and Social Management Plan (ESMP) has been prepared for Boocame—one of the eight project sites selected for water infrastructure development. Boocame experiences chronic water scarcity, with households relying on shallow wells and private berkads that dry within approximately three months after the rainy season, forcing communities to depend on high-cost water trucking. These challenges create heightened vulnerability to drought, threaten livelihoods, and increase financial burdens for both domestic and livestock water needs. The ESMP therefore provides a framework to ensure the proposed haffir dam and associated water supply infrastructure are designed and constructed in an environmentally sustainable, socially inclusive, and safe manner.

The purpose of this ESMP is to identify, assess, and manage the environmental and social (E&S) risks and impacts associated with the Boocame subproject across all phases—design, mobilization, construction, operation, and eventual decommissioning. The document outlines specific mitigation and monitoring measures consistent with the World Bank Environmental and Social Framework (ESF), national legislation, Barwaaqo safeguard instruments, and good international industry practice. It also clarifies the institutional responsibilities of the TPIA, contractor, community structures, and government counterparts in implementing and supervising these measures.

In addition to risk management, this ESMP is intended to guide the contractor and ALIGHT (TPIA) field teams in ensuring that:

- construction practices protect community health, safety, and environmental quality.

- labor management and working conditions comply with ESS2 and national regulations.

- community engagement remains inclusive and transparent throughout the project cycle.

- the water infrastructure is operated sustainably, with clear arrangements for governance, maintenance, and monitoring.

Overall, the ESMP forms an integral part of the due diligence package required to ensure that Barwaaqo’s investments in Boocame deliver long term, climate resilient benefits while preventing harm to people, ecosystems, and cultural resources.

- SUB PROJECT DESCRIPTION

  - Summary

The proposed Bocame sub-project site is located at Latitude: 8.35861° - Longitude: 47.94487°), within Bocame District, Sool Region, Northeast State of Somalia. The site lies approximately 80 km southeast of Las Anod, the regional capital of Sool. The proposed location for the subsurface dam is on the Xeyro Baxsho wadi, which runs through the drainage line close to the Bocame community.

The site was selected based on detailed geophysical investigations, community consultations, and feasibility assessments conducted in October–December 2023. Key selection criteria included the presence of a semi-permanent alluvial aquifer within the wadi, a concave Taleex basement suitable for dam foundation, and proximity to the existing community settlement.

Village /Settlement site

Figure 1:Boocame Site - Location map

Figure 2:Aerial View of the village of Boocame and the proposed location for the water structure.

  - Project Design

The proposed investment is subdivided into the following components:

- Construction of sub-surface Dam. The proposed structure will extend to approximately 80 meters.

- Construction of ancillary structures. The subsurface dam will be supplemented by a shallow well connected by a pipeline to a new water tank near a new watchman house. In addition, one kiosk and two animals’ troughs will be included in the intervention.

The following image depicts the layout of the proposed interventions.

Figure 4:Planimetry view of the proposed water structure

The subsurface dam will provide approximately 20,000 m³ of water during the dry season (based on 6-hour daily pumping at 7.5 l/s), meeting approximately 16% of total community water needs (human + livestock + agriculture) during 120 dry days. With potential pumping optimization, the structure could meet up to 26% of total needs. The project will significantly reduce dependence on costly water trucking, stabilize groundwater levels, and support agricultural productivity for approximately 120 farms in the area.

To maximize the return of the investment and safeguard the conditions of the land surrounding the project site, it is proposed to build several semi-circular soil bunds over an area of approximately 120 hectares.

- LEGISLATIVE FRAMEWORK

This section lists relevant laws that are important in managing the environmental and social impacts of the Barwaqo sub-projects. It should be noted that where national or state police and legislation are non-existent, World Bank ESF and other relevant International Agreements and Covenants will guide the implementation of the project. For a full discussion of the policy, legislative, administrative and institutional context and the full legal gap assessment, please see the Barwaaqo ESMF

  - Federal Law

- Federal Republic of Somalia Provisional Constitution, 2012

- The Labour Code of 1972

| Law | Applicability to Project |
| --- | --- |
| Federal Republic of Somalia Provisional Constitution, 2012 | 1. Equality of all citizens, regardless of sex, religion, social or economic status, political opinion, clan, disability, occupation, birth or dialect (Art. 11) 2. No person may be subjected to slavery, servitude, trafficking, or forced labor for any purpose (Art. 14) 3. Every person has the right to fair labour relations, including the right to strike; form, join and participate in trade unions; and engage in collective bargaining; and be protected from sexual abuse, segregation and discrimination in the workplace (Art. 24) 4. Every Somali has the right to a healthy environment and be protected from pollution and excessive exploitation of natural resources (Art. 25). Additionally, the Government must give priority to the protection, conservation and preservation of the environment and take measures to reverse any environmental degradation (Art. 45). |
| The project will comply with the Somali Labour Code (Law No. 36 of 2024) w | 1. All contracts of employment must include a) the nature and duration of the contract; b) the hours and place of work; c) the remuneration payable to the worker; and c) the procedure for suspension or termination of contract. 2. The employer is obliged to provide adequate measures for health and safety for protecting staff against related risks, including the provisions of a safe and clean work environment and of well-equipped, constructed and managed workplaces that provide sanitary facilities, water and other basic tools and appliances ensuring workers’ health and safety. 3. Workers have the right to submit complaints, and the employer must give the complaints due consideration. Remuneration must be adequate in view of the quality and quantity of the work delivered, and must be non-discriminatory with regards to age, gender and other aspects. Maximum number of working hours per week is 8 hours per day and 6 days per week. 4. The Labor Code forbids work for children below the age of 15 but allows employment of children between the age of 12-15 on the condition that the work is compatible with proper protection, health and the morale of children and in case where it is necessitated by special local conditions and technical requirements of the work. The Labor code also forbids the employment of young persons below the age of 16 in work done on flying scaffolds or portable ladders in connection with construction activities. 5. Employers are prohibited from engaging in any kind of discrimination or restriction of the right of freedom of association. Workers are allowed to join trade unions. 6. The Labor Code stipulates the right to equal pay for women for the same work as men and paid maternity leave. Women are entitled to 14 weeks of maternity leave at half pay. |

International Standards and Project Documents

- World Bank Environment and Social Framework

- Barwaaqo Environmental and Social Management Framework (including Sexual Exploitation, Abuse and Harassment (SEAH) Prevention and Response Plan).

- Barwaaqo Resettlement Policy Framework (RPF).

- Barwaaqo Stakeholder Engagement Plan (SEP); and

- Barwaaqo Labour Management Procedures (LMP).

- World Bank EHS Guidelines (EHS Guidelines for Construction Material Extraction and EHS Guidelines for Water & Sanitation)

- Good practice notes on dam safety

The requirements of the ESS and above-mentioned documents have been incorporated into the measures outlined in this ESMP.

- BASELINE ENVIRONMENTAL AND SOCIAL CONDITIONS

  - Flora and Fauna

Bocame village in northeastern state Somalia lies within a semi-arid ecological zone dominated by Acacia, characterized by sparse vegetation, seasonal rainfall, and dryland rangelands. The flora mainly consists of drought-resistant species such as acacia trees (Qudhac), Commiphora shrubs (malmal), alongside seasonal grasses that regenerate during the Gu and Deyr rains and provide essential livestock forage. Vegetation along wadis supports relatively denser plant growth, creating localized ecological hotspots. So far, no invasive plant species have been reported at the site. Nevertheless, periodic environmental monitoring is recommended to detect any future threats to biodiversity, including invasive species or degradation due to overgrazing or human activity.

The fauna is adapted to harsh dry conditions and includes small antelopes like dik-dik and gazelles, gerenuk, warthogs, and predators such as hyenas, as well as diverse bird species including ostriches. Livestock particularly camels, goats, and sheep form an integral part of the ecological system and local livelihoods. However, the ecosystem faces increasing pressure from overgrazing, deforestation (especially for charcoal), and climate change, leading to land degradation and declining biodiversity. Despite these challenges, the flora and fauna of Bocame remain critical for sustaining pastoral livelihoods, supporting ecological balance, and maintaining resilience in this fragile dryland environment.

Overall, the site presents a low ecological risk for development and offers opportunities for community-inclusive environmental management alongside project implementation.

  - Social Baseline

Bocame District hosts approximately 1,000 resident households, with an estimated seasonal influx of 500 nomadic families during dry periods. Livelihoods are predominantly agro-pastoral: livestock (camels, goats, cattle, donkeys) is the primary income source, supported by small-scale horticulture farming on approximately 120 farms. Key crops include tomatoes, onions, peppers, carrots, watermelon, papaya, and cabbage, all irrigated from shallow wells. Youth unemployment is high, contributing to seasonal out-migration.

Gender roles are clearly defined: men primarily manage camels and long-distance herding; women manage small livestock, milking, milk processing, and petty trade. Women-led informal savings groups (Ayuto) exist but participation is limited. Mobile banking (Sahal, ZAAD, eDahab) is the main financial service. No formal banking exists in the village.

Governance and Social Structure-Bocame operates under a blended governance system combining formal state administration with traditional authority. The District Mayor leads formal administration under the Northeast State, supported by deputy mayor and secretary officials. The Council of Elders operates the traditional Xeer dispute resolution system, handling most conflicts related to land and water, coordinating with the police and local government.

During the community engagement process, a 13-member Village Development Committee (VDC) was formally established to oversee implementation and long-term sustainability of the Barwaaqo subproject. The VDC comprises 9 men and 4 women (30% female representation). Women hold the Deputy Chairperson and Treasurer positions, ensuring female participation in executive decision-making and financial oversight.

- STAKEHOLDER ENGAGEMENT AND GRIEVANCE MECHANISM

As guided by ESS10 on Stakeholder Engagement and Information Disclosure, ALIGHT (TPIA) ensured that stakeholders received timely, relevant, understandable, and accessible information throughout the project preparation process. Consultations were conducted in a culturally appropriate manner, free of manipulation, interference, coercion, discrimination, and intimidation, in alignment with the Barwaaqo Stakeholder Engagement Plan.

Consultation and Information Disclosure

Community engagement was conducted through a five-day process in Boocame from 04–08 March 2026. The process was led by a multi-disciplinary ALIGHT team. A total of diverse stakeholders was consulted, including members of the Village Development Committee (VDC), women, youth, persons with disabilities, and community members through inclusive participatory approaches such as whole community meetings, sectoral consultations (agriculture,), transect walks, and targeted group discussions. Attendance was systematically recorded by group and date. During the consultation process, a key challenge encountered was the severe drought affecting the area. Many community members initially expected immediate humanitarian assistance, which created some pressure. The project team addressed this through transparent communication, acknowledging the drought impacts and explaining the long-term resilience focus of the project. This approach improved community understanding, strengthened trust, and increased willingness to participate.

### 1.  Preliminary and LG Meetings

The preliminary assessment confirmed the community's urgent need for improved water access, highlighting challenges such as water scarcity and inadequate infrastructure. During the district –level meeting, officials emphasized the importance of transparency in project selection and tendering, ensuring alignment with district development plans, and promoting sustainable community ownership of the project.

### 2. General Community Meetings (Whole Community Engagement)

General community meetings were conducted at the beginning and end of the community engagement process, bringing together a broad representation of stakeholders, including VDC members, women, and other community groups. A total of 75 participants attended the initial community meeting (53 men and 22 women.

During these meetings, the project team shared detailed information on the following:

- Introducing the project objectives, scope, and expected benefits to the community.

- Clarifying roles and responsibilities of the project team, local authorities, the Village Development Committee (VDC), and community members.

- Raising community awareness and promoting early engagement and participation.

- Presenting the proposed water infrastructure technology (sub-surface/sand dam) and explaining how it will function and benefit the community.

- Identifying key stakeholders and strengthening coordination structures.

- Explaining the Grievance Mechanism (GM), including complaint handling procedures and focal points.

Key Community Priorities Identified:

- Construction of a sub-surface dam to improve water availability for domestic use, livestock, and irrigation

- Establishment of veterinary pharmacy services and training of Community Animal Health Workers (CAHWs)

- Livestock vaccination campaigns

- Strengthening VDC capacity and water governance

### 3. Meeting with VDC

A dedicated meeting was held with the Village Development Committee (VDC), comprising 13 members (9 men and 4 woman). The VDC plays a key role in local governance, coordination, and community development. Discussions focused on strengthening the institutional capacity of the VDC to effectively manage community development initiatives and support project implementation. The importance of governance, coordination with stakeholders, and community leadership was emphasized.

### 4. Women Meeting

The women’s meeting aimed to ensure that women’s perspectives are integrated into the project planning and implementation process. The discussion focused on:

- Women’s interests and concerns regarding the proposed water project.

- Awareness on Gender-Based Violence (GBV) and available reporting mechanisms.

- Identification of women’s roles during project implementation.

Women’s participation in VDC structure, managing and sustaining the water point

The discussions highlighted the multiple and overlapping challenges faced by women, largely driven by recurrent drought, water scarcity, economic hardship, and limited access to essential services. The decline of traditional pastoral livelihoods has increased household pressures, with women carrying primary responsibility for water collection, childcare, food preparation, and supplementary income generation under fragile conditions.

### 5. Sectoral meeting (Agriculture and Livestock)

A total of 21 members attended the meeting.

Agriculture: All rain-fed farms are inactive due to water shortages; the community seeks equipment and irrigation support.

Livestock: As the main livelihood, support is needed in disease control, markets, and early warning systems. Participants identified deforestation (e.g., charcoal burning) as a worsening issue.

### 6. Land Agreement Meeting

Consultations were carried out with 26 members regarding the land. During the meeting in Boocame, participants held detailed discussions on the land allocation process to ensure transparency and shared understanding among community members. The community confirmed that the land identified for the construction of the sub-surface dam and related infrastructure was voluntarily donated without any form of coercion or expectation of personal gain. The land donor clearly stated that the decision was made in the interest of supporting improved water access and long-term development for the entire Boocame community. The community and local government finalized the land allocation (300 m x 300 m). Documents were signed (MoU, No Objection, Land Donation Form), and the district administration registered the site as communal land. The land was confirmed not to affect any private household or livelihood, as it was unused communal land.

Participants also reaffirmed that the donated land is strictly designated for public use. The planned infrastructure, including the water tank, animal troughs, kiosks, and guard room, will serve all residents of Boocame and surrounding pastoral communities. It was clearly acknowledged that the land will not be used for private benefit or claimed for individual ownership in the future.

Furthermore, the community discussed their collective responsibility to safeguard and protect the donated land and facilities to be constructed. Members committed to prevent encroachment, misuse, or damage to the site.

At the end of the consultation, the project team verified the land with the district administration; the agreement was signed by the district mayor. For more detail, see the land donation agreement attachment.

Grievance Redress Mechanisms

As part of its community engagement and accountability framework, ALIGHT has established a Grievance Redress Mechanism (GRM) to ensure that all stakeholder comments, concerns, and complaints are effectively captured, addressed, and resolved throughout the project lifecycle. The GRM provides accessible and inclusive channels for both community members and workers to raise issues related to environmental, social, labor, and ethical aspects of the project, including GBV/SEA/SH. Information on the GRM procedures, including submission channels such as direct reporting, phone, SMS, WhatsApp, community meetings, suggestion boxes, toll-free hotline (2085), and the confidential Safe Space platform, has been widely shared with communities. All grievances are acknowledged within 2 working days and addressed within 20 working days, with appropriate investigation and action taken. Records of all complaints and resolutions will be systematically maintained and monitored by the project team.

Mrs. Umulkheyr Mohamed Hassan serves as the GBV/GRM focal point for the Boocame community. Community members, workers, contractors, and any individuals who believe they have been adversely affected by the Barwaaqo Project may submit or raise complaints through her. Mrs. Umulkheyr can be reached at +252 907633183

GRM and GBV contact information was displayed at the project site.

- ENVIRONMENTAL AND SOCIAL IMPACTS AND RISKS

  - Potential Impacts and Risks of the Project

Impacts of the Project

This section focuses on the impacts from construction and operation at Bocame site, both positive and negative. The main components of the project include site preparation and construction and operational phases. Demobilization is also addressed later in this report. For more information on the impacts of this project, please see the Environmental and Social Management Framework.

Positive Impacts

- Increased Access to Water: The most significant positive impact of the project will be improved access to water. International experience has demonstrated that greater access to water resources results in a wide range of direct and indirect benefits, including enhanced health, economic productivity, and resilience to climate shocks.

- Improved River Wells: Upgrading the wells along the river—particularly in the upper sections—will significantly increase the availability and reliability of water for both household and agricultural use.

- Enhanced Vegetation and Landscape: The project is expected to improve the local ecosystem, including vegetation cover and overall landscape. The dam and associated interventions will contribute to environmental restoration, increased greenery, and improved soil and water conservation.

- Capacity Building and Knowledge Transfer: The project includes strong capacity-building components targeting both institutional stakeholders and community members. At the institutional level, ministries and Project Implementation Unit (PIU) staff will strengthen their capacity to integrate engineering, environmental, social, and livelihood components. Community members will benefit from practical training in areas such as good governance, water management, climate-smart agriculture, and the construction, rehabilitation, and maintenance of sand dams.

- Employment Opportunities for Local Workers: The project will generate temporary employment opportunities for local residents during the construction and implementation phases, offering income and skill development for participating individuals.

- Inclusive Community Participation: A key strength of the project is its inclusive approach, ensuring the active involvement of diverse community groups, including women, youth, and marginalized populations. This participatory model fosters local ownership, encourages collaboration, and supports the long-term sustainability of project outcomes.

Negative Impacts

Overall, there are relatively few significant negative impacts of the project. There will be no change in the local landscape or topography. No trees will be cut down; a very limited number of small shrubs on the site may be cleared.

No structures will be demolished, and there are no cultural areas nearby. The project area is communal land, and no private land will be taken for the project. There are no known threatened or endangered species that utilize or reside at the project site.

There will be some impacts during construction, such as dust and vehicle emissions. Two impacts were identified as potentially moderate: 1) the potential for inward migration of people, which may strain local resources and infrastructure or cause conflict with the local community over issues such as illegal encroachment of communal lands or overgrazing in the area; and 2) the potential risk of the project spreading disease. More information on these impacts is given below.

Inward Migration

A potential negative impact of the project is inward migration. Being in a rural pastoral area, it is anticipated that the subsurface dam will attract the inward migration of nomadic pastoralists, particularly during times of drought and water stress.

According to the consultations with the VDC and other community members, there are no conflicts about water and land in this area. To ensure that the project does not induce conflict, water-sharing agreements will be arranged between the Ministry of Water, neighbouring communities and elders, and managed by the Village Development Committee. The VDC will be responsible for overseeing the agreements and handling disputes, together with local police in rare cases of serious disputes.

Disease

The project will cause seasonal and permanent diseases; the project will enhance human health in terms of scarcity of water. To address this, the project includes improved sanitation facilities such as the construction of latrines and solid waste disposal pits at the site.

The design of the surface dam itself should reduce the potential for disease. In addition to a sand trap at the inlet of the surface dam, there will be a water treatment system (either UV or RO) to ensure water quality. There will also be a fence that will surround the subsurface dam to protect against unfettered access, which may lead to contamination. Finally, there will be community consultations so that the VDC can better understand how to protect the resource.

- Environmental and Social Mitigation and Monitoring Measures

Implementation Arrangements and Capacity Requirements

Contractor

The project will include the following Environmental, Social, Health, and Safety (ESHS) conditions in the bidding documents to ensure the mitigation measures in this ESMP are effectively implemented:

- The Contractor’s workers should include an ESHS specialist who is responsible for implementation of mitigation measures on Environment Social Health and Safety risks and compliance with the ESMP. Specifications will be included in the bidding documents for the bidder to designate one of his staff to be Contractor’s Key Personnel and the focal person at the site for ESHS.

- The bidding document should include mitigation measures to address potential ESHS risks and impacts. The contractor shall be made responsible for implementation of the mitigation measures through the necessary conditions in the contract. The project will include the ESMP table in the General Specifications of the Bidding Documents, and the reference to these tables will be provided in the Conditions of the Contract as follows:

      - The Contractor shall implement the mitigation and monitoring measures given in ESMP to address ESHS risks associated with the construction works. The Consultant shall refer to the ESMP of the Project for further guidance.

      - The Contractor shall comply with the World Bank ESF and General Environmental Health and Safety Guidelines;

      - All workers hired by the Contractor should sign a Code of Conduct to ensure compliance with ESHS obligations of the Contract.

Once the project has commenced, the Contractor is responsible for the following during construction and decommissioning:

        - Implement or fulfill this ESMP and other project plans as applicable for all project construction activities.

        - Comply with all relevant national laws and policies as well as WB policies, E&S guidelines, and related requirements;

        - Prepare reports on a regular basis on how environmental, social, and health and safety performance, including mitigation measures and monitoring, being implemented, and submit these reports to PIU and the Engineering and Supervision Consultants Team.

        - Immediately report to PIU on labor, OHS accident, or significant environmental event (e.g., spill, release, emergency), or any chance finds during project implementation.

        - Supervise subcontractors to adhere to safeguards instruments.

        - Maintain records of recruitment and employment of contracted workers with age verification to prevent child employment.

        - Provide induction and regular training for contracted workers on environmental, social, and OHS issues.

        - Require the primary suppliers to identify and address the risk of child labor, forced labor, and serious occupational health and safety issues.

        - Ensure all contractors and subcontractors to sign a Code of Conduct before commencing of works. Issues such as sexual exploitation and abuse (SEA), sexual harassment (SH) and gender-based violence (GBV) are to be included and addressed in the Code of Conduct.

The Contractor will have an EHS person on its team to ensure operationalization of the ESMP and carrying out day to day supervision of these plans and reporting. Role of EHS person will be:

          - Ensure first aid facilities and appropriate personal protective equipment (PPE) for workers at the sites given the specific worker OHS risks.

          - Provide OHS induction and orientation to workers before start of the sub-project activities, ongoing training, and specific training to workers exposed to specific risks.

          - Warn the workers of any imminent or deteriorating risk situation that could result in an accident, and instruct when it is safe to proceed.

          - Stop the work, if needed to ensure safety of workers or community.

          - Maintain records of incidents and accidents on the project site, and participate in related incident/accident investigations.

          - Inform the PIU of any significant incidents with 24 hours of them occurring.

          - Perform inspections of work areas to assess adherence with applicable ESHS plans and take actions to address any identified non-compliances or significant unmitigated ESHS impacts or risks

          - Ensure proper collection and disposal of solid, liquid and hazardous wastes within the construction site.

          - Ensure proper infrastructure facilities, water supply and sanitation facilities for all workers.

          - Conduct and document regular tool box meetings.

          - Create awareness and enforce of the code of conduct.

          - Prepare routine reports on project ESHS performance.

Capacity Requirements

The Implementing Agencies will provide induction training to all its employees and Contractor personnel working on the Project before early works start. This Induction Training shall be conducted for all new workers and those who joined the construction site later during construction activities. The goal of the training is for Project Implementing Agencies employees and Contractor personnel (including sub-contractors) to understand the following topics (this list may be expanded, as needed):

Table 2: Proposed E&S Training Program

| # | Trainings/ Topics | Target trainees | Time | Responsibility | Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| 1 | The mitigation measures included in this ESMP and how it will be implemented on-site, including responsibilities; | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 2 | The sensitivities of the area (if any) in which the Project will be constructed and operated; | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 3 | Occupational Health and Safety (OHS) rules at the construction site (e.g. personal protective equipment, rules of conduct, first aid); | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 4 | The Project’s Grievance Redress Mechanism and worker’s rights; | Contractor staff | Before construction | Alight (TPIA) | TBD, covered by Alight’s budget |
| 5 | How to deal with inquiries/ questions/ grievances by the public/ local stakeholders; | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 6 | Interaction rules with the people living close to the construction site and how to deal with unauthorized visitors to the site; | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 7 | How to deal with unforeseen incidents/ emergency situations; | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 8 | How to manage conflicts and social tensions during the construction phase. | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 9 | How to record issues related GBV and women participation. | Contractor staff | Before construction | ALIGHT (TPIA) | TBD, covered by Alight’s budget |
| 10 | Planning and design of climate resilient Water facilities | VDC, water management committee and state level relevant department officials | During constructions | Alight | TBD, covered by Alight’s budget |
| 11 | O&M training | VDC, water management committee | During constructions | Alight | TBD, covered by Alight’s budget |

Annex 1: Environmental and Social Impacts and Risks Mitigation and Monitoring Plan

Table 3: Mitigation and Monitoring Plan

| E&S aspects | Mitigation measures | Monitoring/ Supervision methods | Monitoring/ Supervision frequency | Performance indicators | Responsibilities |  |  |  | Cost estimate (USD) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Mitigation |  | Monitoring |  |  |
| Construction phase (incl. preconstruction) |  |  |  |  |  |  |  |  |  |
| Safety of construction materials and equipment | Construction of guard rooms will be in place to prevent construction materials. | Visual inspection | One time before the construction | Construction of guard room |  | Contractor |  | ALIGHT (TPIA) | Part of contractor's fee |
| Hygiene and sanitation. | During the construction to protect water quality, sanitation and hygienic open defecation in the upstream area of the dam and around the site is prohibited. Community should use toilets and awareness raising and community mobilization should be carried out throughout project. All building supplies, including aggregates, steel, cement, and equipment, should be kept in a safe and Designated area. | Visual inspection | During the construction | Construction temporary toilet; Awareness; |  | Contractor |  | ALIGHT (TPIA) Site engineer | Part of contractor's fee |
| Vegetation clearance The contractor is responsible for restoring any damage to assets or livelihoods caused during the construction phase | Vegetation clearance and construction activities to be restricted to the project extents; only essential vegetation will be removed. Conservation awareness campaigns to be carried out for both the contractor and community members; Use of existing road for avoiding vegetation/trees damage; Measures to mitigate biodiversity impacts in line with ESS6 such as flora and fauna rescue procedures, if needed. | Site inspection. | Once during construction phase | Construction management; Awareness; Construction perimeter to be identified. |  | Contractor |  | ALIGHT (TPIA) | Part of Contractor’s fee. |
| Occupational health and safety. | Train all staff in operating and handling of tools that they use; Provide appropriate protective gear to the workers at the site. PPE should comply with good practice (always hardhats, as needed masks and safety glasses, harnesses and safety boots) First aid kits must be available at workplace for immediate assistance of the workers in case of accidents or injuries Laborers must include a person who was trained the use of first aid At workplace, there must be a vehicle on standby which will be ready at any time for use in case of accidents or injuries since the village does not have a health center Speed limits and careful driving practices of the vehicles for preventing accidents, must be enforced Visible signs for movement of trucks and ongoing construction works. Health personnel from the nearest health facility to conduct regular health awareness sessions for the contractor’s team and community for preventing spread of communicable diseases such as COVID 19, HIV, etc. Workers to sign a code of conduct and have awareness on GBV prevention Workers should have access to and use toilets during construction. Before start of any excavation works the Contractor will verify that the construction area has been checked and cleared regarding UXO by the appropriate authorities; the declaration of the area as “safe” will be obtained in writing | Site inspection and management | Regular intervals in the construction phase. | Training awareness conducted PPEs in use First Aid kits available First aid training conducted Vehicle available Signage present Health training conducted CoC signed Toilet on site |  | Contractor |  | ALIGHT (TPIA) | Part of contractor’s fee |
| Solid and liquid waste generation. | Daily collection and storage of solid wastes in containers or designated area before final disposal or burning whenever required Vehicle and machinery servicing should NOT be done near the Wadi. Oil drain pan should be used during oil changing for preventing the waste from reaching the ground. Oil wastes should be disposed safely Temporarily storage on site of all hazardous or toxic substances will be in safe containers labeled with details of composition, properties and handling information The containers of hazardous substances shall be placed in a leak-proof container to prevent spillage | Site supervision | Daily | Clean environment safe from contamination. |  | Contractor |  | ALIGHT (TPIA) | Part of contractor’s fee. |
| Noise and vibrations | Maintain all equipment regularly Combine all noisy operations at the same time Noise to be controlled to limit the disturbance to fauna. | Site inspection and management. | Weekly | Noise levels suppressed. |  | Contractor |  | ALIGHT (TPIA) | Part of contractor’s fee. |
| Air pollution | Sensitize staff on risks of dust to their health; Provide masks for the staff doing jobs where they are exposed to air pollution; Water the soils or earth before excavation works when it is dry; Maintain all machinery and equipment involved in the construction Minimize vehicle idling | Site management | Weekly | Air pollution minimized |  | Contractor |  | ALIGHT (TPIA) | Part of Contractor’s fee |
| Emergency Preparedness; Floods. | Construction must be started before rainy seasons and completed early as possible for preventing floods Portable storage must be installed in area which is not prone to floods. Continuous monitoring and weather forecasting | Mobilization planning; site management | Continuous monitoring | Dam completed before rainy season. |  | Contractor |  | ALIGHT (TPIA) | Part of contractor’s fee. |
| Grievance & Labor Management | Contractor GM focal point to be trained and supported All workers to be oriented on prompt and fair handling of complaints and how to refer complaints to GM focal person Workers must receive their payment each day for preventing delay and debt in order to avoid any possible conflicts among the workers and the contractor | PIU oversight and site management | Weekly | Conflicts properly managed |  | Contractor |  | ALIGHT ( TPIA) | Part of contractor’s fee |
| GBV and sexual harassment. | GBV focal person for the PIU and the community level to be identified Incorporate training on code of conduct including sexual harassment discriminatory treatment in workplace. Clear reporting procedures to be in place. All staff must feel comfortable reporting any behavior that makes them or other staff feel uncomfortable. Deal with any allegations and concerns immediately. Any instance whereby a fellow staff member or employee shares a concern with company should be dealt with as soon as possible in a confidential manner. There should be a clear zero tolerance policy towards sexual harassment at workplace, regardless of an employee’s stature within the organization. | PIU oversight and capacity building | Throughout the project cycle | Cases related to GBV reported |  | ALIGHT; Contractor |  | ALIGHT ( TPIA) | Part of CDD process. |
| Wildlife | Raising awareness on the protection of wildlife during construction. This should cover communities, workers, and project staff. Supporting the traditional systems to protect wildlife Apply measures to mitigate biodiversity impacts in line with ESS6 requirements including development of biodiversity management plans (if required) and flora and fauna rescue procedures. | PIU oversight and capacity building. | Continuous | Wildlife killing reports received. |  | ALIGHT; Contractor |  | ALIGHT ( TPIA) | Part of community and contractor training; part of contractor’s fee. |
| Traffic & Vehicle Safety | Trained drivers, speed limits, traffic signs, adjusted working hours | Site inspection, records | Continuous | Signage, incident logs |  | Contractor, ALIGHT |  | ALIGHT (TPIA) | Part of contractor’s fee |
| Soil & Water Contamination | Fuel containment, spill kits, safe waste disposal, erosion control | Site inspection | Monthly | Spill kits present, no soil/water pollution. |  | Contractor, ALIGHT |  | ALIGHT (TPIA) | Part of contractor’s fee |
| Chance Finds (Cultural Heritage) | Implement chance find procedure, staff training | Visual inspection, training logs | As needed | Cultural artefacts handled per procedure |  | Contractor, ALIGHT |  | ALIGHT (TPIA) | Part of training costs |
| Operation phase |  |  |  |  |  |  |  |  |  |
| Inward Migration & Conflict | Water sharing agreements managed by VDC | Records review, GRM | Throughout operation | No migration-related conflicts | VDC |  | ALIGHT (TPIA) , VDC |  | Part of CDD |
| Waterborne Diseases | Sensitization on safe water use; water treatment in place | Visual checks, community feedback | Routine | Health awareness conducted; no major outbreaks | VDC |  | ALIGHT(TPIA) , VDC |  | Part of CDD |
| Invasive Species Control | Awareness campaigns; do not use, avoid spreading invasive species | Site inspection | Biannually | No invasive species detected | VDC, Community Leaders |  | ALIGHT (TPIA) , VDC |  | Part of awareness activities |
| Environmental Maintenance | Vegetation replanting, habitat monitoring, biodiversity conservation | Routine checks | Annually | No degradation of site environment | VDC |  | ALIGHT (TPIA) , VDC |  | O&M Budget |
| Infrastructure Integrity | Regular inspections, preventive maintenance | Engineering checks | Quarterly | Functioning dam and associated systems | ALIGHT |  | ALIGHT (TPIA) |  | O&M Budget |

Annex 2: Demobilization and Restoration of the Site

The end of project activities involves demobilization of the contractor's services and equipment used in performing the work. It also involves rehabilitation and/or restoration of the work areas through various exercises as outlined in the Table below.

A demobilization and restoration plan provides a description of the progressive measures that will occur during the operation of the project, with specific reference to infrastructure and associated auxiliary fittings that would no longer be required after the construction phase. A demobilizing and restoration plan is based on the following:

- A review of the types of activities carried out on the site, including material extraction, machinery, buildings erected, waste handling and recovery operations.

- Identification of potential hazards, including an evaluation of the raw materials and waste products typically stored on-site, site hydrogeology, ecological effects and many more.

- Identification of control measures for dam/sand dam safety to prevent incidents.

- Identification of all items of plant and other materials, including buildings that may be decommissioned, rendered safe or removed from site for disposal or recovery in the event of demobilization and closure.

- Identification of all possible on-site locations where cleaning, decontamination or remediation works may be required to prevent environmental pollution.

Successful demobilization and restoration will only be complete when all buildings, equipment, materials, wastes or any other materials, which could result in environmental pollution, are removed from the site and recycled, recovered or disposed of in accordance with all WBG EHS guidelines. The Plan includes, but may not be limited to, the following activities:

Table 4: Demobilization Plan

| Proposed Demobilization Activities | Proposed Responsibility |
| --- | --- |
| Disturbed work areas - Rehabilitation of areas disturbed during construction activities. Disturbed areas shall be restored as close as reasonably possible to pre-construction state and the soils shall be restored to a condition consistent with other resource uses. Borrow pit rehabilitation - These will have to be partially filled with acceptable material to form a safe landform and covered with topsoil. Drainage should be ensured to avoid accidents and public health risks. The areas of disturbance and steep slopes must be stabilized. | PWDA to ensure that the item is included in the contractor’s documents for demobilization and rehabilitation works. |
| Other disturbed site areas - disturbed areas, slopes shall be replanted with native plant seed mixes suited to the area. Topsoil that has been stripped and stored as part of the construction activities is to be levelled out as part of stabilization and rehabilitation activities. Correctly preserved topsoil provides viable sources of seeds stock, biological life and nutrient conditions that lead to vegetation establishment. | PIU/PWDA and MOEACC to ensure that the item is included in the contractor’s documents. Contractor to be assisted by the Department of Forestry in restoring the sites. |
| Over ground access areas - Restoration of any over ground access areas through replanting of native plant seed mixes suited to the area. Natural regeneration is advantageous over assisted vegetation as these are locally adapted vegetation. Where natural regeneration is ineffective assisted revegetation can be practiced. | PWDA and MOEACC Representative to ensure that the item is included in the contractor’s documents and the Contractor restores the sites. |
| Access roads and paths - Repair of any existing roads used in accessing the dam site for decommissioning activities. | PWDA to ensure that the item is included in the contractor’s documents and the contractor reinstates the roads. The local committees to be trained on how to close off unnecessary paths |
| Built up or permanent structures -This will include removal of all housing and office units retaining those that need to be handed over to the community /dam committee, for use. After accomplishing the dam construction works and before handing over, the campsite should be rehabilitated in an environmentally sound and acceptable manner. | PWDA in liaison with the local community to ensure that the item is included in the contractor’s documents and that the Contractor closes off the sites |
| Hydrocarbons contaminated materials - It may be possible to return some materials to the suppliers, e.g., diesel and disinfectants for resale or reuse. The remaining materials may have to be disposed of as waste, some of which may be deemed hazardous waste due to their composition e.g., oils. Such materials will be disposed of off-site in accordance with appropriate waste management regulatory requirements and facility waste management procedures. Soil contaminated with Hydrocarbons shall be excavated up to the contamination plume and bio- remediated in a land farm. Where the contamination plume is shallow, in-situ bio-remediation will be conducted using nutrients and enzymes. Such sections shall be backfilled with fresh soils. | Contractor supervised by PIU environmental and social representative |
| Pit latrines - All pit latrines that were provided shall be dismantled and the pits buried after applying lime | Contractor supervised by PIU environmental and social representative |
| Landscape rehabilitation - The contractor shall ensure that rubble including vehicle and machinery parts and derelict components are removed from the site and transported for disposal. At a local authority certified dam site. All the heaps of soil shall be levelled and areas that were used as workstations will be re-vegetated. | Contractor supervised by PIU environmental and social representative |
| Heaps of overburden material - All heaps of overburden material should be used to back-fill the borrow pits and the sections properly levelled to suit the natural landscape. | PWDA to ensure that the item is included in the contractor’s documents and that the Contractor restores the sites. |
| Safety and health - Dam safety talks/ sensitization (village meetings, meetings with school representatives and interviews) and dam safety training for the local community including the dam committee. | PWDA and PIU’s social/communication specialist |
| Impact monitoring - Performance monitoring and mitigation for adaptive management in order to quantify and evaluate accumulative environmental impacts after demobilization. | PIU environmental and social representative |

All demobilization work is to be completed within a stipulated period after construction activities are completed or when a site is no longer in use. Costs of demobilization and restoration should be foreseen during the project planning stages. Depending on the contract terms, a provisional sum should be set aside for such works and the developer shall decide on who implements all or some of the tasks mentioned in the Table.

Table 6: Summary of ESMP Training Content

| Trainings | The Implementing Agencies will provide induction training to all its employees and Contractor personnel working on the Project before early works start. This Induction Training shall be conducted for all new workers and those who joined the construction site later during construction activities. The goal of the training is for Project Implementing Agencies employees and Contractor personnel (including sub-contractors) to understand: - The mitigation measures included in this ESMP and how it will be implemented on-site, including responsibilities; - The sensitivities of the area (if any) in which the Project will be constructed and operated; - Occupational Health and Safety (OHS) rules at the construction site (e.g. personal protective equipment, rules of conduct, first aid); - The Project’s Grievance Redress Mechanism and worker’s rights; - How to deal with inquiries/ questions/ grievances by the public/ local stakeholders; - Interaction rules with the people living close to the construction site and how to deal with unauthorized visitors to the site; - How to deal with unforeseen incidents/ emergency situations; - The roles and responsibilities within the Project Implementing Agencies, the Contractors, sub-Contractors, and workers with respect to environmental and social issues; - How to manage conflicts and social tensions during the construction phase. - How to record issues related GBV and women participation. |
| --- | --- |