# TERMS OF REFERENCE

Oxfam is a global movement of people who are fighting inequality to end poverty and injustice. Across regions, from the local to the global, we work with people to bring change that lasts.

| OVERVIEW |  |
| --- | --- |
| Title and brief description of the assignment | Call for expressions of interest: Hydrogeological and Geophysical Survey |
| Assignment location | Sabawanaag, Bali Kaliil and Ali-Aadan- Hargeisa District, Marodijeh Region, Somaliland |
| Contract start date | 1 March 2026(tentatively) |
| How to apply | Interested candidates are invited to submit with the following documents: - A technical proposal with a detailed response to the TOR, with a specific focus on the scope of work, methodology, and timelines. - Initial work plan and an indication of availability. - A financial proposal detailing the daily rate expected including accommodation, transportation, stationery, taxes arising from the consultancy service (6% tax for National consultant and all other costs related to this assignment. (Operational and consultancy fees). - Curriculum Vitae(s) (CV) of the proposed consultant(s), proving relevant experience and/or qualifications. If multiple people are involved, an outline of roles/ responsibilities also needs to be included. - Evidence of conducting previous similar work by providing minimum two signed contracts / purchase orders (preferably from UN agencies and INGOs). - Two relevant references (minimum) for previous comparable assignments. - Proof of registration: The bidders also must include a copy of their registration at the relevant authority. See section ‘7. Application Process’ for further details |
| Application deadline | 21 Feb2026 |
| Specific considerations |  |

# PURPOSE OF THIS CONSULTANCY

This Terms of Reference (ToR) outlines the technical and operational requirements for conducting a Hydrogeological and Geophysical Survey to assess the technical feasibility of groundwater development in Hargeisa District, Marodijeh Region, Somaliland. The purpose of this ToR is to invite qualified consultants to submit a detailed technical and financial proposal for the execution of this assignment.  OXFAM plans to assess groundwater potential in selected locations within Hargeisa District to inform technical Go/No Go decisions on the feasibility and sustainability of developing a drinking water source for approximately 5,000 residents.

The groundwater assessment will determine whether enough and acceptable quality groundwater resources are available in the target areas. The objective of this assignment is to generate sufficient hydrogeological and geophysical evidence to support informed decision-making on groundwater development

- Assess groundwater availability and potential yield in the identified locations.

- Identify suitable aquifers (if present), including indicative depth, thickness, and expected drilling depth ranges.

- Recommend the most technically viable site(s) based on hydrogeological and geophysical findings.

- Assess potential groundwater quality risks.

- Provide sufficient technical information to support a Go / No-Go decision.

A target indicative yield of 12 m³/hour shall be used as a benchmark when evaluating groundwater potential and feasibility.

# SCOPE OF WORK

The consultant shall undertake a comprehensive hydrogeological and geophysical assessment including, but not limited to, the following components:

Desk Study

- Review of existing geological and hydrogeological maps.

- Review of previous groundwater studies and reports.

- Assessment of regional hydrogeological characteristics.

- Compilation of available groundwater data from nearby boreholes.

- Review of available groundwater quality information.

- Review of available hydro-climatic and rainfall information relevant to groundwater recharge and sustainability.

Field Hydrogeological Assessment

- Field reconnaissance of the proposed locations to assess geomorphology, drainage features, recharge pathways, land use, and existing water sources.

- Mapping of geological features.

- Identification of potential recharge areas.

- Survey of existing nearby boreholes (where accessible), including:

  - Estimated depth

  - Reported yield

  - Water quality (if available)

Geophysical Survey

The Contractor shall apply appropriate geophysical techniques to assess subsurface conditions.

Minimum requirements:

- Use of ERT (Electrical Resistivity Tomography) and/or VES (Vertical Electrical Sounding) methods.

- Clear justification of selected technique(s).

- Detailed description of:

  - Array configuration(s)

  - Electrode spacing

  - Transect locations

  - Number of profiles per site

- The Consultant shall peg and geo-reference the final recommended borehole location(s) and document coordinates, site conditions, and access constraints.

The Consultant shall submit a detailed geophysical survey plan to OXFAM for written approval prior to field deployment. Field activities shall commence only after approval is granted.

# EXPECTED OUTPUTS

## Overall objective

The objective of this assignment is to generate sufficient hydrogeological and geophysical evidence to support informed decision-making on groundwater development

- Assess groundwater availability and potential yield in the identified locations.

- Identify suitable aquifers (if present), including indicative depth, thickness, and expected drilling depth ranges.

- Recommend the most technically viable site(s) based on hydrogeological and geophysical findings.

- Assess potential groundwater quality risks.

- Provide sufficient technical information to support a Go / No-Go decision.

A target indicative yield of 12 m³/hour shall be used as a benchmark when evaluating groundwater potential and feasibility.

## Specific outputs

The survey must:

- Identify potential aquifer type(s), depth(s), and thickness.

- Estimate potential groundwater yield.

- Identify hydrogeological risks.

- Assess likelihood of achieving the target yield (12 m³/hr.).

- Identify areas unsuitable for groundwater development.

- Clearly state survey limitations and uncertainties.

If multiple aquifers are identified, each must be evaluated and presented separately.

The Consultant shall consider inter-annual rainfall variability and recommend conservative abstraction assumptions where groundwater recharges are episodic.

Decision framework
The Consultant shall provide a clear technical conclusion for each assessed site indicating whether groundwater development is recommended (Go) or not recommended (No-Go). The conclusion shall be based on an integrated assessment of:
• Estimated sustainable yield relative to the 12 m³/hour benchmark
• Aquifer depth, thickness, and continuity
• Technical feasibility of drilling and abstraction
• Identified hydrogeological risks
• Indicative groundwater quality risks

Assumptions, limitations, and confidence levels shall be clearly stated.”

This assignment does not include drilling, test pumping, or laboratory water quality analysis. Groundwater quality assessment shall be indicative only and based on interpretation, secondary data, and risk indicators. The Consultant shall advise whether laboratory testing is recommended during or after drilling.

Site Selection Considerations

The Contractor shall assess and recommend technically suitable locations based on:

- Hydrogeological findings

- Accessibility

- Flood risk (avoid flood-prone areas)

- Distance from contamination sources (minimum 50 meters from latrines, refuse pits, or pollution sources)

- Proximity to the target community

- Potential social and land-related risks, including land ownership, access constraints, and community acceptance.

Final recommended site(s) must be justified with technical evidence.

Any alternative site proposed outside the initially identified locations must be clearly justified and agreed upon with OXFAM and the Government line ministry.

# METHODOLOGY

Desk Study

- Review of existing geological and hydrogeological maps.

- Review of previous groundwater studies and reports.

- Assessment of regional hydrogeological characteristics.

- Compilation of available groundwater data from nearby boreholes.

- Review of available groundwater quality information.

- Review of available hydro-climatic and rainfall information relevant to groundwater recharge and sustainability.

Field Hydrogeological Assessment

- Field reconnaissance of the proposed locations to assess geomorphology, drainage features, recharge pathways, land use, and existing water sources.

- Mapping of geological features.

- Identification of potential recharge areas.

- Survey of existing nearby boreholes (where accessible), including:

  - Estimated depth

  - Reported yield

  - Water quality (if available)

Geophysical Survey

The Contractor shall apply appropriate geophysical techniques to assess subsurface conditions.

Minimum requirements:

- Use of ERT (Electrical Resistivity Tomography) and/or VES (Vertical Electrical Sounding) methods.

- Clear justification of selected technique(s).

- Detailed description of:

  - Array configuration(s)

  - Electrode spacing

  - Transect locations

  - Number of profiles per site

- The Consultant shall peg and geo-reference the final recommended borehole location(s) and document coordinates, site conditions, and access constraints.

The Consultant shall submit a detailed geophysical survey plan to OXFAM for written approval prior to field deployment. Field activities shall commence only after approval is granted.

## Planned timeline

The assignment, including desk review, field investigations, analysis, and submission of the draft report, shall be completed within a maximum period of 15 calendar days from contract signature.

# DELIVERABLES AND PAYMENT SCHEDULE

Remuneration is based on submission of final deliverables according to the schedule below.

| No. | Deliverables or Documents to be delivered | Estimated Dates | % Payment |
| --- | --- | --- | --- |
| 1 | DELIVERABLE 1 Inception Note, including methodology confirmation, work plan, team roles, key assumptions, and risks.” | 21 feb2026 | 0% |
| 2 | DELIVERABLE 2 A: Draft Survey Report To be submitted upon completion of fieldwork. B: Final Technical Report The final report must include: - Executive summary - Detailed methodology - Geophysical configurations and parameters - Raw geophysical data - Processed data - Pseudo-sections - Software used for interpretation - Interpretation methodology - Geological cross-sections (if applicable) - Identified aquifers (depth, thickness, characteristics) - Risk analysis (yield and quality risks) - Limitations of the survey - Clear recommendations per site - Ranked list of preferred sites - Conclusion on feasibility All maps, coordinates, and figures must be geo-referenced. OXFAM will review the draft report and provide consolidated comments. The Consultant shall address all comments and submit a final report acceptable to OXFAM. Final acceptance will be based on technical completeness, clarity of conclusions, and usability for decision-making. | 15 March2026 | 100% |
|  |  |  | 100% |
| TOTAL |  |  | 100% |

# PROFILE REQUIREMENTS

The consultant should have the following competencies:

Essential

The Consultant must:

- Hold valid operational licenses.

- Demonstrate proven experience in hydrogeological and geophysical investigations.

- Provide qualified hydrogeologist and geophysicist personnel.

- Provide references from similar assignments.

Desired

- Experience in using technology for survey.

# APPLICATION PROCESS

## Submission deadline

Quotations and applications must reach Oxfam no later than [Feb 21, 2025].

## Submission instructions

- Responses must be submitted electronically to: SOM-Consultancies@oxfam.org

- The subject of the mail should be Call for expressions of interest: Hydrogeological and Geophysical Survey in Hargaisa Maroodijeex Region

- All attached documents should be clearly labelled so it is clear to understand what each file relates to.

## Clarifications

Any questions, remarks or requests for clarification can be sent up to 10 days before the submission deadline in writing. The (anonymised) questions will be answered to all applicants.

## Administrative compliance (list of documents to be submitted)

Responses must be submitted and prepared in [English] and received by the deadline.

To be shortlisted for evaluation against award criteria, the following documents must be included in the application:

| Administrative Criteria |  | Importance |
| --- | --- | --- |
| 1 | Technical proposal / approach paper to conduct the assignment and achieve objectives including methodology, proposed work plan and timelines | Mandatory |
| 2 | Financial offer (price quotation) including budget and pricing A financial proposal detailing the daily rate expected including accommodation, transportation, stationery, taxes arising from the consultancy service (6% tax for National consultant and all other costs related to this assignment. (Operational and consultancy fees) | Mandatory |
| 3 | Curriculum Vitae(s) (CV) of the proposed consultant(s), proving relevant experience and/or qualifications. If multiple people are involved, an outline of roles/ responsibilities also needs to be included. | Mandatory |
| 4 | Two relevant references (minimum) for previous comparable assignments | Mandatory |
| 5 | Proof of registration: The bidders also must include a copy of their registration at the relevant authority. | Mandatory |
| 6 | Evidence of conducting previous Similar work by providing minimum two Signed Contracts / Purchase Orders - (Preferably from UN agencies and INGOs). | Mandatory |

## Evaluation and award criteria

Incomplete applications will not be assessed, only quotations that meet the administrative criteria will be assessed.

Award decisions will be based on best value for money criteria covering both technical quality and price.

The award criteria are assessed according to the following distribution of points:

| Award Criteria |  | Max. points |
| --- | --- | --- |
| Technical offer/ approach paper evaluation |  |  |
| Experience/ competencies | Relevant experience with the NGO/UN sector-PO or Contracts maximum 5 contracts | 40% |
|  | Positive references/reputation UN/INGOs minimum 2 references | 10% |
| Technical quality | Quality of application: complete, good presentation and format, etc. | 5% |
|  | Understanding of the assignment and the scope of the project | 5% |
|  | Quality of the methodology, workplan and feasibility of the timeline (concrete and realistic) | 5% |
|  | Quality and experience of staff resources assigned to the services (CVs) + sufficient assigned resources (where relevant) | 10% |
| TOTAL: |  | 75% |
| Financial offer |  |  |
| Financial offer | Submission of realistic and acceptable financial proposal – reasonable budget breakdown and cost consideration detailing the daily rate expected including travel, accommodation, transportation, stationery, taxes arising from the consultancy service (6% tax for National consultant and all other costs related to this assignment. (Operational and consultancy fees). The lowest evaluated financial proposal that meets the administrative criteria will be awarded the maximum point (25%). The points for all other Applications will be prorated. | 25% |
| GRAND TOTAL: |  | 100% |

Oxfam withholds the right to conduct interviews with one or more potential applicants before an award decision is made. The purpose of the interview is to seek further clarification on the submitted documents and learn more about the background and previous experiences of the potential suppliers and their teams.

# OTHER CONDITIONS

Issuance of this Terms of Reference does not constitute an award commitment on the part of Oxfam, nor does it commit Oxfam to pay for costs incurred in the preparation and submission of a bid.

The attached Annexes are an integral part of this Request for Proposals – see section 13.

Oxfam may contact bidders to confirm contacts, addresses, bid amount and to confirm that the bid was submitted for this solicitation.

OXFAM has the right to undertake due diligence to verify the references, and very details submitted before award.

## Quotation validity

- The quotation shall be valid for 90 days from the submitted. If this is not possible, the bidder may propose a different timeframe.

- If the bidder is awarded the contract, all information provided in the quotation and negotiation process is contractually binding.

## Right to Select/ Reject

Oxfam reserves the right to select and negotiate with those firms it determines, in its sole discretion, to be qualified for competitive proposals and to terminate negotiations without incurring any liability. Oxfam also reserves the right to reject any or all proposals received without explanation.

## Reserved rights

All applications and quotes become the property of Oxfam, and Oxfam reserves the right in its sole discretion to:

- Disqualify any offer based on applicant’s failure to follow solicitation instructions.

- Waive any deviations by the applicant from the requirements of this terms of reference that, in Oxfam’s opinion, are considered immaterial defects requiring rejection or disqualification; or where such a waiver will promote increased competition.

- Extend the time for submission of responses after notification to all applicants.

- Terminate or modify the process at any time and re-issue the request for quotation to whomever Oxfam deems appropriate.

- Issue an award based on the initial evaluation of offers without discussion.

- Award only part of the activities in the solicitation or issue multiple awards based on solicitation activities.

# CODE OF CONDUCT

Oxfam is committed to integrity in its operations and supply chains and ensuring high ethical standards. Complying with all laws and regulations and ensuring fair competition are fundamental to this commitment. We actively promote these principles and standards and expect all Oxfam suppliers to demonstrate commitment towards them.

All consultants/applicant are required to agree and adhere to the Oxfam Supplier Code of Conduct, whereas individuals (including consultants) must sign the Oxfam Non Staff Code of Conduct. These Codes of Conduct set out the specific standards and principles in the areas of human and labour rights, environmental impact and anti-corruption that suppliers must follow.

Oxfam has the following requirements of its service providers, to ensure integrity in its supply chain:

## Bribery and collusion

Oxfam does not tolerate fraud, including bribery or kickbacks, collusion among bidders, bribery or kickbacks. Any firm or individual violating these standards will be disqualified from this procurement and barred from future procurement opportunities.

Employees and representatives of Oxfam are strictly prohibited from asking for or accepting any money, fee, commission, credit, gift, gratuity, object of value or compensation from current or potential vendors or suppliers in exchange or as a reward for business.

## False statements

Bidders must provide full, accurate and complete information as required by this solicitation and Annexes. False statements in bids constitutes grounds for immediate termination of any agreement with the supplier. OXFAM takes misstatements, falsification, manipulation, alteration of facts and/or documents very seriously, has a zero-tolerance policy to such behaviours, and may choose to take legal action in a case of misrepresented disclosures by

## Conflict of interest

Bidders must provide disclosure of any past, present or future relationships with any parties associated with the issuance, review or management of this solicitation and anticipated award.  Failure to provide full and open disclosure may result in Oxfam having to re-evaluate the selection of a potential bidder.

## Diversion of funds

Oxfam is determined that all its funds and resources should only be used to further its mission and shall not be subject to illicit use by any third party nor used or abused for any illicit purpose. Suppliers (and their affiliates/group companies, employees, officers, owners, agents and sub-contractors) may be subject to formal screening against global lists of individuals subject to designation or proscription under financial sanctions or counter terrorism regulations.

# Monitoring

Due diligence: As a charitable organisation, Oxfam must take care to protect its assets and funds, as well as the communities that we work with. One of the steps that Oxfam takes to comply with this legal duty is to conduct adequate and proportionate due diligence on suppliers prior to entering a contract. This includes checking legal registration and financial solvency, but may also include other checks, such as misconduct/performance reference checks and if working with children or vulnerable adults, a criminal records check.

Important note: Oxfam performs a regular screening check of all suppliers against international sanctions lists.

Audit: Any audit requirements are detailed in the terms and conditions of business

Data protection: Oxfam is legally bound to ensure that all personal details held by the organisation relating to any individual or entity are kept secure and according to international data protection standards.

# MISCONDUCT REPORTING AND WHISTLEBLOWING

Oxfam’s reporting and whistleblowing mechanisms are available for Service Providers as well Oxfam employees, to ensure that Oxfam continues to operate under the highest ethical standards and principles.

You can use these reporting channels confidentially, anonymously, and in your own language to report any concerns involving fraud, corruption, waste, abuse or safeguarding concerns.

| Speak up |  |  |  |
| --- | --- | --- | --- |
|  | Oxfam GB | Oxfam Novib | Oxfam Intermón |
| Email: | SpeakUp@oxfam.org.uk | integrity@oxfamnovib.nl | buzon.etico@oxfam.org |
| Online: | Oxfam Misconduct Reporting Webform (including possibility for anonymous reporting) https://oxfam.clue-webforms.co.uk/webform/misconduct/ |  |  |
| Phone: | Global phone number: +44 1249 661808 Check https://speakup.oxfamnovib.nl for local numbers (you can request interpretation) |  |  |

# ANNEXES

- Oxfam Supplier Code of Conduct: https://oxfam.box.com/v/Oxfam-Supplier-CodeConduct

- Oxfam Non-Staff Code of Conduct: https://oxfam.box.com/v/Nonstaff-CodeConduct

- Conflict of interest declaration form: https://oxfam.box.com/v/Supplier-COI-declaration

- Safeguarding policy

- (If applicable) Oxfam child safeguarding policy

- (Edit if applicable) Example privacy notice: https://oxfam.box.com/s/mo8artt9l8a2x0cnpqrqqrugt8k0r773

Non-Staff Code of Conduct applies for any self-employed individuals or contracted employees of suppliers who are working on Oxfam sites, or who have access to Oxfam materials, or who may represent Oxfam in any manner but are not part of Oxfam’s legal entity)