| Tender Reference: | SR-4256/LLG/SOM/OCT/2024/REHABILITATION OF WATER SYSTEM-lot 1 & CONSTRUCTION OF MINI WATER TREATMENT UNIT-lot 2 |
| --- | --- |

LOT 1: REHABILITATION OF WATER SYSTEM AT GAWIDO IN BELETHAWO

AND

LOT 2: CONSTRUCTION OF MINI WATER TREATMENT UNIT AT SHIBIROLE EAST IN BARDERE

# OCT-2024

Table of Contents

Item      Description

Section 1                       Invitation for Bids

Section 2                       Instruction to Bidders

  - Organization Background

  - Tender Background

  - Tender Process

  - Site Visit

  - Submission of Bids

  - Supporting Documentation to be submitted with Bid Application

  - Bid Validity Period

  - Language

  - Currency

  - Confidentiality and Data Protection

  - Tender Committee Decisions

  - Clarifications/Amendments to the Bid Document

  - Cancellation of the Tender Process

  - Appeals process

  - Donor

Section 3	Evaluation of Bids

  - Administrative Compliance Check

  - Technical Evaluation Criteria

  - Financial Evaluation

Section 4	Bidder’s information forms

  - Business Profile

  - Bank Details

  - Payment Terms

  - Details of Equipment’s

  - Details of Technical Staff

  - Previous Experience with similar works

Section 5	Financial Offer

Section 6	Tenderers Declaration

Section 7	Annexes

- Section 1: Invitation for Bids

| Tender Reference: | SR-4256/LLG/SOM/OCT/2024/REHABILITATION OF WATER SYSTEM-lot 1 & CONSTRUCTION OF MINI WATER TREATMENT UNIT-lot 2 |
| --- | --- |

Dear Sir/Madam,

SUBJECT: REHABILITATION OF WATER SYSTEM AT GAWIDO IN BELETHAWO -LOT 1 & CONSTRUCTION OF MINI WATER TREATMENT UNIT AT SHIBIROLE EAST IN BARDERE -LOT 2 IN GEDO REGION OF JUBALAND STATE OF SOMALIA.

- LIFELINE-GEDO INVITES INTERESTED ELIGIBLE BIDDERS Rehabilitation of water system at Gawido in Belet Hawo -lot 1 & construction of mini water treatment unit at Shimbirole east in Bardere -lot 2 in Gedo region of Jubaland state of Somalia funded by FCDO.

- Electronic bids should be submitted to the email address: procurement@lifelineorganisation.org,  the email subject should state the Lot number applying and the tender reference number: SR-4256/LLG/SOM/OCT/2024/REHABILITATION OF WATER SYSTEM-lot 1 & CONSTRUCTION OF MINI WATER TREATMENT UNIT-lot 2, If the email subject is not stated as instructed above, Lifeline-Gedo will assume no responsibility for any misplacement.

- Your bid must include the following documentation so please use the list below as a ‘Checklist’ before submitting your bid to Lifeline-Gedo, failure to which the bid will be disqualified.

| Document | Checklist |
| --- | --- |
| 1)Certificate FGS or Jubaland state of Somalia of registration by The FGS Ministry of Public Works or Jubaland state of Somalia |  |
| 2) Business registration/license certificate by FGS or Jubaland state of Somalia Minstry of commerce and industry |  |
| 3) Valid Tax Compliance Certificate by FGS or Jubaland state of Somalia |  |
| 4) Company Profile |  |
| 5) Copy of 3 previous contracts for relevant construction or rehabilitation activities undertaken by the bidder for the past 3 years |  |
| 6) Original bank statement signed and stamped by the relevant bank authority which includes transactions for the past 6 months. |  |
| 7) Detailed and realistic Work plan/Gantt chart |  |
| 8) CVs of the technical staff |  |
| 9) Duly completed BoQ in excel and PDF format (the PDF signed and stamped) |  |
| 10) Tender Declaration Form completed, signed and stamped |  |

- Bids shall be made valid for a period of Ninety (90) days after the deadline for bid submission. The deadline for receipt of bids is on 24Th October 2024, by 23:59 PM. Any bid submitted after the deadline, will not be accepted.

- Bidders can only apply for one lot Only. A bidder who submits or participates in more than one bid will be disqualified.

2. Instructions To Tenderer

| Tender Reference: | SR-4256/LLG/SOM/OCT/2024/REHABILITATION OF WATER SYSTEM AT GAWIDO IN BELETHAWO -lot 1 & CONSTRUCTION OF MINI WATER TREATMENT UNIT AT SHIMBIROLE EAST IN BARDERE -lot 2 |
| --- | --- |

  - Organizational Background:

Lifeline-Gedo International (LLG) is a Humanitarian, Non-profit and non-governmental

Organization dedicated to responding to humanitarian emergences through provision of lifesaving support mechanisms in partnership with national and international role players, promoting peace and stability, advocate against all kinds of violence, initiate long term and short-term development projects.

  - Background of the Tender

In parallel to broader restoration activities, BRCiS will establish or rehabilitate climate-resilient multi use water systems. Similarly to Activity 2.3, BRCiS will preserve flexibility to focus on the specific water systems most critically in need of support based on resource mapping and groundwater surveillance (see Activity 5.1). Likely interventions include rehabilitation or construction of berkhads, earth pans, and natural surface water catchments (i.e., those that ensure water flows into the landscape and replenishes the water table rather than simply collecting at surface level where it can evaporate); borehole construction or rehabilitation – including solarization; irrigation canal rehabilitation; and / or drinking water treatment systems. Water system activities may be implemented through various modalities and have considerable resources available (more than £4.5 million), however, BRCiS anticipates that this activity will have significant opportunity for partnership with the private sector including through public-private partnership models implemented during previous projects. Conflict dispute resolution and area-level collaboration between communities, based on the dynamics mapped out under Output 1, will be fundamental. BRCiS will not support duplicative water systems in adjacent communities that are otherwise capable of peacefully sharing a single water system. With the desired water system as a clear incentive for all communities to collaborate, BRCiS will empower inclusive CRCs (see Activity 1.1) and/ or water management (sub)committees (see Activity 2.2) to manage and resolve disputes and adopt inclusive, conflict-sensitive water management practices. In restoring climate-resilient multi-use water systems, solar powered pumps will be prioritised due to their lower total lifecycle cost and reduced reliance on high fuel costs. Water infrastructure rehabilitation will be paired with low-cost water usage and conservation training as well as hygiene promotion for maximum impact. Below table stipulates details for the activities for both lot 1 & 2.

| Activity | Specifications |
| --- | --- |
| Construction of shallow well with elevated water tank powered with solar system to Shimbiroole east in Cluster 6. | The action will support the construction of a mini water treatment system in Shimbiroole East, located within cluster 6. This system will include flocculation, chlorination, and sedimentation chambers, along with water points and pipelines for distribution. Additionally, permaculture training will be provided to the five communities within cluster 6, equipping them with sustainable practices to enhance climate resilience. The multiuse water system will not only provide clean water but also support various community-led climate-resilient actions, benefiting a total of 2,000 households. |
| Construction of shallow well with a hybrid Solar system for irrigation | The activity will support the rehabilitation and deepening of a shallow well to its full recharge capacity, along with the construction of two water points, an elevated water tank, a pipeline, and an electro-mechanical system. This effort will provide clean water to the community of Gawiido in cluster 4. Additionally, the project will offer permaculture training to four communities to enhance their climate resilience practices through the improved use of water resources. The rehabilitated and upgraded water infrastructure will benefit 2,000 people, promoting sustainable water use and community resilience. |

2.3 Tendering Process:

The tender advert will appear on the following website https://somalijobs.net  from 10th October 2024. The tender documents can be downloaded from the links provided in the advert on this website (https://somalijobs.net;) For queries, please contact Logistics at +252 615009808

Email:	a.adan@lifelineorganisation.org

  - Site visit

The bidders are advised to visit the site of the work and its surroundings to ascertain the extent of the condition of the site and obtain all the information that may be necessary for preparing the bid and entering a contract for undertaking the construction, renovation and upgrading works. The cost of visiting the Site shall be at the bidder’s own expense.

  - Submission of bids:

Electronic bids should be submitted to the email address provided below: procurement@lifelineorganisation.org. The email subject should state the tender reference number:TENDER REF NO: SR-4256/LLG/SOM/OCT/2024/REHABILITATION OF WATER SYSTEM AT GAWIDO IN BELETHAWO -lot 1 & CONSTRUCTION OF MINI WATER TREATMENT UNIT AT SHIBIROLE EAST IN BARDERE -lot 2. The BOQs shall be submitted both in excel and PDF format. The PDF shall be signed and stamped. The deadline for receipt of bids is on 24th October by 23:59pm. Any bid submitted after the deadline, will not be accepted. Bids will be opened on 27th  October 2024. If the email subject is not stated as instructed above, LLG will assume no responsibility for any misplacement.

  - Supporting Documentation to be submitted together with Bid Applications

Copies of the following supporting documentation must be submitted together with each Bid Application, failure to which the bid will be disqualified:

- Certificate FGS or Jubaland state of Somalia of registration by The FGS Ministry of Public Works or Jubaland state of Somalia.

- Business registration/license certificate by FGS or Jubaland state of Somalia Minstry of commerce and industry.

- Valid Tax Compliance Certificate by FGS or Jubaland state of Somalia.

- Company Profile.

- Copy of 3 previous contracts for relevant construction or rehabilitation activities undertaken by the bidder for the past 3 years.

- Original bank statement signed and stamped by the relevant bank authority which includes transactions for the past 6 months.

- Detailed and realistic Work plan/Gantt chart.

- CVs of the technical staff.

- Duly completed BoQ in excel and PDF format (the PDF signed and stamped).

- Tender Declaration Form completed, signed and stamped.

  - Bids Validity Period

All bids must be valid for a period of 90 days after the deadline for submission of bids indicated in the  tender dossier.

  - Language of the bid

All bids shall be submitted in English

  - Currency

Bids shall be submitted in US dollar currency.

  - Confidentiality and data protection

Information relating to the examination, clarification, evaluation and comparison of bids, and recommendations for the award of a contract shall not be disclosed to bidders or any other persons not officially LLGed with such process until the award to the successful bidder has been announced.

LLG guarantees that all procurement activities are fully and transparently documented for internal or donor audit purposes.  LLG guarantees confidentiality of the procurement process.

  - Tender Committee Decision

The recommendations of the tender committee shall not be limited to the overall score (Financial and Technical scores combined), however the outcome shall consider other factors including value for money. If there is significant monetary value difference between the bidder scoring the highest score and the second or the third bidder with a lower financial bid, then value for money shall take precedence and the one who quoted the lowest (among the three finalists) shall be considered.

  - Clarifications/Amendments to the Bid Document

If any bidder wishes to get further clarification on a certain aspect of the tender, they can contact the following email address which will then be shared with the tender evaluation committee. The clarifications can be sent between 13th – 22nd October 2024. procurement@lifelineorganisation.org.

At any time prior to the deadline for submission of bids, LLG may for any reason, whether at its own initiative or in response to a clarification requested by a prospective bidder, modify the bidding document by issuing an addendum. Any addendum thus issued shall be part of the bidding documents.

To assist in the examination, evaluation, and comparison of bids, LLG may at its discretion, ask any bidder for clarification of its bid, including breakdowns of unit rates. The request for clarification and response shall be in writing or by email but no change in the price or substance of the bid shall be sought, offered, or permitted except as required to confirm the correction of arithmetic errors discovered by the Tender Evaluation Committee.

  - Cancellation of the tender process

The tender evaluation committee has the right to cancel the tender process at any stage without having to explain the situation. Reasons for doing so might include; not receiving the minimum number of bids

(3) required according to LLG policy, a drastic change in specification of the works, costs exceeding budgetary limits, or the project being cancelled among others.

  - Appeals process

If you wish to appeal or raise any LLG, please contact the following email and quote the tender reference number. procurement@lifelineorganisation.org or call the toll-free number of 7772.

  - Donor

The funding of this project is entirely funded by FCDO

- Section 3:   Bid Evaluation

All valid bids received will be evaluated by a Joint Tender Evaluation Committee who will assess the bids based on administrative compliance, technical and financial evaluation grids set in line with the information provided in the bid application. LLG reserves the right to request proof of bidders past work experience and subsequently visit the premises, if this is deemed necessary to complete the evaluation process.

  - Administrative Compliance Check

All bidders must meet with administrative compliance check in order to progress to the next stage of the evaluation process (i.e. technical evaluation). The administrative compliance check includes the following:

- Certificate FGS or Jubaland state of Somalia of registration by The FGS Ministry of Public Works or Jubaland state of Somalia.

- Business registration/license certificate by FGS or Jubaland state of Somalia Minstry of commerce and industry.

- Valid Tax Compliance Certificate by FGS or Jubaland state of Somalia.

- Company Profile.

- Copy of 3 previous contracts for relevant construction or rehabilitation activities undertaken by the bidder for the past 3 years.

- Original bank statement signed and stamped by the relevant bank authority which includes transactions for the past 6 months.

- Detailed and realistic Work plan/Gantt chart.

- CVs of the technical staff.

- Duly completed BoQ in excel and PDF format (the PDF signed and stamped).

- Tender Declaration Form completed, signed and stamped.

NOTE: These checks are scored as Pass or Fail and the bidder who does not meet them will not  proceed to the technical evaluation stage.

  - Technical Evaluation Criteria (weighted at 70%)

The technical evaluation criteria are weighted at 70%. Only bidders with score of 50% and above will be            considered for financial evaluation. The following will be assessed in the technical evaluation process.

Company/Business profile – 15 points

- Dully completed business profile i.e. company name, physical address, office telephone number and Email address, contact details (10 points)

- Number of years in operation (≥5yrs) – 5 points.

Financial capability (Bank details) - 7 points

- Dully bank account details provided (4 points).

- Length of operation (NB: Bank account must be in the name of the company  (3 points).

Payment Terms – 10 points

- Detailed proposed payment schedule in % and work progress payment (4 points).

- provision of preferred payment method (cheque/electronic) (3 points).

- Company’s credit period (3 points).

Detailed Work plan and price validity – 15 points

  - Work Plan and Time Frame for the Work   – 10 points

  - Quote/price validity conform– 5 points

Relevant Experience for Constrction or rehabiliation – 15 points

- Provision of minimum 3 previous experience in similar construction or rehabilitation works accomplished by the bidder in the past 3 years – each at 5 points

Technical staff for the project - 8 points

- 4 points for the lead engineer CV with 10 years’ experience and above.

- 4 points for other project team member CVs up to 4 members.

## 3.3 Financial evaluation

## (Financial Evaluation will be weighted at 30%). The financial score will be calculated using the formula below.

# Financial score =

Cheapest bid Tenderers own bid

Cheapest bid Tenderers own bid

X30%

## Section 4 – Bidder’s Information

  - Business Profile

Please complete this form:

| Name of Company: |  |
| --- | --- |
| Physical Address : |  |
| Telephone Number: |  |
| Email, if applicable: |  |
| Contact Name, Telephone Number and Title |  |
| Years in operation: |  |
| Does your company have any relationship with LLG staff? – Friends/family/ business partners, etc. |  |

  - Bank Details:

| Bank Name: |  |
| --- | --- |
| Bank Address: |  |
| Bank Account Name: |  |
| Bank Account Number: |  |
| How long has this Account been open? |  |

  - Payment Terms

| Payments for the contractor will be made in instalments according to a schedule. |  |
| --- | --- |
| Provide details of your proposed payment schedule in percentage, giving details of payment amount and % of relevant work progress |  |
| Provide details of the % retention cost which will be held until last inspection. |  |
| Provide details of when the retention % should be paid.(number of months) |  |
| Preferred payment method: (cheque/electronic payment) |  |

  - Details of Equipment

Provide details of equipment available for use. Please attach additional pages, if necessary:

| Equipment | Model | Year | Hired/Owned |
| --- | --- | --- | --- |

  - Details of Technical Staff

Provide details of staff available to work on the construction or rehabilitation. Please attach additional pages, if necessary:

| Role/Title | Qualifications | Years of experience |
| --- | --- | --- |

4.6. Reference of providing similar services in the past:

Please complete the table below using the format to summarise the major relevant works carried out in the course of the past 3 years by your company. Please provide proof e.g. copy of Contract.

| Provide details of other International Aid and UN Organizations that you supply |  |  |  |  |
| --- | --- | --- | --- | --- |
| International NGO/INGO/UN Organization | Contact details of NGO/Co. | Total Contract Value | Date | Description of items or service supplied |

## Section 5 – Financial Offer (Refer attached BOQs, Design and Layouts)

Instruction: The bidders are advised to visit the site and examine the Site of Works and its surroundings and obtain all the information that may be necessary for preparing the bid and entering into a contract for undertaking the renovation/upgrading works. The cost of visiting the Site shall be at the bidders own expense.

NB: Bidders can only apply for one lot. A bidder who submits or participates in more than one bid will be disqualified.

| Lot# | Activity | Bid Amount (USD) |
| --- | --- | --- |
| Lot 1 | REHABILITATION OF WATER SYSTEM AT GAWIDO IN BELETHAWO |  |
| Lot 2 | CONSTRUCTION OF MINI WATER TREATMENT UNIT AT SHIMBIROLE EAST IN BARDERE |  |

## Section 6: Tenderers Declaration

In response to your invitation to bid to undertake the work under

we, the undersigned, hereby declare that:

- We have examined and accept in full the content of the dossier for invitation to tender (Including LLG’s Code of Conduct and Associated Policy – updated March 2018). We hereby accept its provisions in their entirety, without reservation or restriction.

- We offer to deliver, in accordance with the terms of the tender dossier and the conditions and time limits laid down, without reserve or restriction. The price of the tender is (figure) USD…………..(in words )

- This tender is valid for a period of 90 days from the final date for submission of tenders.

- If our tender is accepted, we undertake to provide a performance guarantee as required by the instructions to tenderers. (If required)

- We will inform LLG immediately if there is any change in the above circumstances at any stage during the implementation of the contract. We also fully recognise and accept that any inaccurate or incomplete information deliberately provided in this application may result in our exclusion from this and other contracts of the contracting authority.

- We note that LLG is not bound to proceed with this invitation to tender and that it reserves the right to award only part of the contract.

- We agree to adhere to all of the terms and conditions of the contracting authority as provided in the tender dossier.

- We confirm that we are not engaged in any corrupt, fraudulent, collusive or coercive practices and acknowledge that if evidence contrary to this exists, LLG reserves the right to terminate the contract with immediate effect.

- The Code of Conduct to which LLG expects all of its suppliers to respect is as per the points listed below and we confirm that we adhere to this code.

  - Employment is freely chosen

  - The rights of staff to freedom of association and to collective bargaining are respected

  - Working conditions are safe and hygienic

  - No exploitation of children is tolerated

  - Wages paid are adequate to cover the cost of a reasonable living

  - Working hours are not excessive

  - No discrimination is practiced

  - Regular employment is provided

  - No harsh or inhumane treatment of staff is tolerated Environmental Standards

Suppliers should as a minimum, comply with all statutory and other legal requirements relating to environmental impacts of their business. Areas which should be considered are:

  - Waste Management

  - Packaging and Paper

  - Conservation

  - Energy Use

Sustainability Yours Faithfully,

Name and first name:

Title:

Duly authorized to sign this tender on behalf of:

Place and date:

Stamp of the firm/company:

Section 7 Annexes

Bill of Quantities (BoQ)

Designs/Drawings

LOT 1_Rehabilitation of Water System At Gawido In Belethawo

LOT2_Construction of Mini Water Treatment Unit At Shimbirole East In Bardere

LLG’s Purchasing Terms & Conditions

LLG’s Code of Conduct and Associated Policies