INVITATION TO TENDER FOR THE CONSTRUCTION OF FARMER FIELD SCHOOL (FFS) IN BULLA BARTIRE VILLAGE OF KISMAYO DISTRICT JUBALAND STATE OF SOMALIA.

September 9, 2025

- Background

The Centre for Research and Integrated Development (CeRID), a reputable Somali NGO founded in 2005, is leading procurement and day-to-day implementation for the project “Improving Capacities in Nutrition-Sensitive and Climate-Smart Agriculture in Kismayo, Somalia”. CeRID is locally registered and mandated to manage procurement processes in Somalia, ensuring transparency, compliance, and local ownership.

This assignment is part of the wider GIZ-funded project “Promoting Climate Resilience in Food Security in Jubaland, Somalia”, implemented in partnership with NIRAS Germany GmbH. NIRAS, with over 40 years of global experience in agriculture, climate resilience, and institutional capacity building, provides technical leadership.

The project runs from 15.03.2025 to 30.09.2026 and targets 700 farmers, including women, youth, IDPs, and persons with disabilities. It delivers five work packages: farmer training, provision of tractors and equipment, solar-powered irrigation, post-harvest solutions, and institutional capacity building for the Jubaland Ministry of Agriculture and Irrigation (JMoAI).

Centre for Research and integrated Development (CeRID) is a non-governmental organization and an agent of change for peaceful and self-reliant communities founded in 2005. Our approach is grounded in the Theory of Change (ToC), enabling us to identify the desired outcomes and transformative changes that will strengthen CeRID in terms of institutional sustainability, strong partnership with both our target communities and our partners to tackle the root causes of poverty and vulnerability.

Our Strategic Focus Are these five Areas (SFAs):

(1)	Climate Change Adaptation

(2)	Knowledge and Skill Development

(3)	Humanitarian, Development & Peace Nexus (HDPN)

(4)	Partnership & Collaboration

(5)	Organizational Capacity Development (OCD)

2.0 Project Objectives and Scope of Work

2.1 Project Objectives

CeRID (Centre for Research and Integrated Development), invites qualified and experienced contractors to submit proposals for the construction of a Farmer Field School (FFS) Centre in Bulla Bartire Village, Kismayo District, Jubaland State of Somalia.

The primary objective is to construct a fully functional Farmer Field School (FFS) Centre that will serve as a hub for knowledge and skill development for local farmers. This center will be a key component of CeRID’s Community Food Security Project (CFSP) and its broader strategic focus on climate change adaptation and knowledge development.

2.2 Scope of Work

The successful bidder will be responsible for all aspects of the construction of the FFS Centre, including:

- Civil Works: All required civil engineering and construction activities, including foundation, walls, roofing, and flooring.

- Structural Works: Construction of the building structure as per the provided Bill of Quantities (BoQ) and design specifications.

- Finishing Works: Plastering, painting, installation of doors, windows, and other fittings.

- Utility Connections: Integration of water and sanitation systems.

- Site Management: Ensuring the construction site is managed safely and efficiently, with minimal disruption to the surrounding community.

- Handover: The supplier will do final handover of the completed center, along with all relevant infrastructure would be given certificate of completion by CeRID engineer.

The contractor must adhere to all quality standards and specifications outlined in the tender documents.

2.2. Instructions

Interested bidders with sound capacity and relevant experience in similar work are here by invited to submit their Bid to the following email address: procurement@cerid.so before 23rd   September 2025 at 12:00 noon, clearly marked with the quote reference as mentioned in the below table. Interested bidders to submit proposal for construction of farmer field school at Bulabartire village of Kismayo District, Jubaland State of Somalia. It shall remain the responsibility of the bidder to ensure that their bid documents reach CeRID before the deadline. Bids that are received by CeRID after the deadline indicated above, for whatever reason, shall not be considered for evaluation.

3.0 General Tender Information

| ITB Reference Number | ITB Ref. No. CFSP/022/2025 |
| --- | --- |
| Tender Notice Date | 9th September 2025 |
| Tender Closing Date: | 23rd September 2025 |
| Works Location: | Bulla bartire Villages, Kismayo District, |
| General Bid Requirements: | - This tender will be governed by a procurement committee. - Your bidding document shall include quotations to be filled by the bidders and information of the bidder. The information of the bidder is such as full name of the bidder, account number, email address, date, contact person’s name, his/her signature, and the official stamp of the bidder. - Purchase order/contract will be issued to the qualified contractor as soon as the procurement committee announces the results of the tender. |
| Special requirements and Conditions: | - Bid results will not be made public. - The qualified contractor will be paid in installments and retention of 10% of total contract value as it will be indicated in the contract terms and conditions. |
| Language and Currency: | The tender documents and all correspondence must be in English, and all prices must be quoted in USD. |
| Inquiries | Any questions regarding this tender should be sent to ahmed.farah@cerid.so on or before 17th September. |

3.1. The Company shall complete and submit the following documents with his/her Tender:

- Detailed Company Profile.

- Company Account Number.

- Valid Certificate of registration from Ministry of commerce of federal government/Ministry of Commerce of Jubaland state of Somalia.

- Valid Tax Clearance Certificate of federal government/Jubaland state of Somalia.

- List of the previous 3 similar work experiences/ sample contracts/LPO of minimum value of 50,000 USD and recommendation letter.

- Original copy of certified Bank statement – for the last 12 months with a proof of financial capability.

- BOQ showing the price and bear the appropriate company stamp.

- Submission of bid forms on time.

- CV of the Engineer (s) who would be supervising the construction works.

- Work schedule (Detailed work schedule) with clear timelines on Project completion dates.

4.Evaluation Criteria for Bidders

The evaluation of bidders will be conducted across three main categories: Administrative Evaluation, Technical Evaluation, and Financial Evaluation.

4.1 Administrative Evaluation Criteria:

Bidders must successfully pass the Administrative Evaluation, which includes submission of valid registration certificate, valid tax compliance certificate, and timely submission and bear the appropriate company stamp.

Failure to meet any of the below administrative requirements will result in disqualification from the Technical Evaluation phase.

Valid registration certificate.

Valid tax compliance certificate.

Timely submission and bear the appropriate company stamp.

4.1. Technical Evaluation Criteria:

The following criteria will be used to assess the technical proposals, along with the corresponding marks:

Detailed Company Profile (10mks).

Original copy of certified Bank statement – for the last 6 months with a proof of financial capability (20mks).

List of the previous 3 similar work experiences/ sample contracts/LPO of minimum value of or above 50,000 USD and recommendation letters (30mks).

work plan- with clear timelines on works completion dates (30mks).

CV of the Engineer (s) who would be supervising the construction works (10mks).

Bidders who successfully complete the Technical Evaluation will advance to the Financial Evaluation, where the lowest bid will be selected. Qualified and interested bidder can download a complete tender dossier from the link below.

Note: CeRID maintains a zero-tolerance policy on fraud and expects all suppliers to strictly adhere to its institutional code of conduct and all relevant policies, including those on child protection and the environment. CeRID reserves the right to accept or reject any or all bids without providing a reason.

6. Company Details

| Company Name: |  |
| --- | --- |
| Company Account Number (Dahabshiil Bank) |  |
| Contact Person |  |
| Sign & stamp |  |
| Submission Date |  |
| Lead Time/ Completion Time |  |
| Contact Number |  |
| Email Address |  |