INVITATION TO BID FOR CONSULTANCY

Save the Children International (SCI) Somalia program hereby invites interested consultants to bid for the consultancy assignment detailed below

| 1 | Title of Consultancy | Endline evaluation for Hafun water solar desalination unit |
| --- | --- | --- |
| 2 | SCI Contracting Office | Save the Children Somalia Country Office |
| 3 | Period of Consultancy | The assignment will be conducted within 40 days inclusive of travel |
| 4 | Consultant type required | INDIVIDUAL/FIRM |
| 5 | Responsibility for Logistics arrangements and Costs | SCI will CATER FOR ALL LOGISTICAL ARRANGEMENTS BY HIM/HERSELF |
| 6 | Taxation Provisions | The consultant is responsible for all taxes arising from the consultancy in accordance with the local Tax regulations in effect at the SCI contracting office listed above. |
| 7 | Travel requirements | The consultant should be able to report to the duty station (Puntland) to assess Hafun water solar desalination unit in Hafun town. |
| 8 | Security requirements | The consultant will follow standard Save the Children Security procedures, including completing SCI online security training. |
| 9 | Qualification and Experience | - The lead consultant should have a Bachelor of Science or preferably Master of Research, geology, and hydrogeology or equivalent. - Experience with similar assignments including baseline and endline evaluations. - Ability to quickly negotiate effectively by exploring a range of possibilities. - Ability to quickly build rapport with individuals and groups; - Fluency in English and Somali is required. - Strong written and verbal skills in communicating technical and/ or complex findings to non-specialist audiences (especially report writing and presentation skills). - Applying firms/individuals are expected to have presence (teams) in Somalia |
| 10 | Evaluation Criteria | Description; Weighting Scores. Registration certificate from relevant authorities; Yes/No. Compliance with Consultancy requirement - Provision of sound technical proposal with required information & documents; responsiveness to ToR - Qualifications and technical qualities of purposed team e.g. level of qualifications and number of years worked to similar/equivalent assignment.; 20. Relevant Consultant Experience Prove of experience of the consultancy firm or individual. Please submit copies of similar/equivalent contracts and note that each copy of contract shall carry 5 marks till allocated marks of 15 are achieved.; 15. Adequacy of Work Plan Submission of detailed work & realistic work plan with clear description of tasks and the Scope of Work.; 5. Submission of realistic and acceptable financial proposal; 20. Interview of the individual or firm - Demonstration of better understanding of TOR and scope of work during the interview. - Demonstration of technical capability and expertise in project evaluations. - Presentation of well-structured methodology and techniques to be applied for the execution the required consultancy services.; 40. Total Scores; 100. |
| 11 | Application Procedure | Applications can be submitted by either: Electronic Submission via ProSave (Recommended) - Submit your response in accordance with the guidance provided in the below document: - Bidders are encouraged to apply via the Ariba system. Please request the Ariba link via email with your company profile and Business registration certificate/CV. Please address your Ariba link request to puntland.supplychain@savethechildren.org Electronic Submission via Protected Email box (Optional) - Email should be addressed to puntland.tenders@savethechildren.org - Note – this is a sealed tender box which will not be opened until the tender has closed. Therefore, do not send tender-related questions to this email address, as they will not be answered. - The subject of the email should be Mental health and psychosocial support service provider/consultancy - All attached documents should be clearly labelled, so it is clear to understand what each file relates to. - Emails should not exceed 15 MB – if the file sizes are large, please split the submission into two emails. - Do not copy other SCI email addresses into the email when you submit it as this will invalidate your bid. |
| 12 | Closing date for Applications | Interested consultants should send their applications to the above-mentioned email address before March 18th, 2024. Candidates who have been shortlisted will be contacted for an interview. |
| 13 | Terms of Reference (ToR) | See the complete ToR with detailed appendices attached as Annex 1. |
|  | # Project Summary To address the existing challenges of human consumption water quality and availability in Hafun district due to salt water, Save the Children and BFCT/EWM formed a partnership to implement a developmental programme to achieve improved long-term, dependable access to safe drinking water through the installation of a fully equipped desalination facility. For children affected by emergencies in Puntland Hafun district's drought-stricken districts. SCI intends to conduct a strength programme to determine whether the initiative met its objectives. Type of evaluation; Final evaluation/End-line. Name of the project; SOM - BFCT - Solar water desalination unit. Project Start and End dates; 01 April 2021- 31 August 2023. Project duration; 2 years, 5 months, 0 days. Project locations:; PL state of Somalia. Thematic areas; Child survival. Sub themes; WASH. Donor; Becht Family Trust. Estimated beneficiaries; 18,600. Overall objective of the project; To provide reliable and sustained access to safe drinking water through installation of a solar desalination plant and establishment of sustainable management structures. # Introduction This document provides Terms of Reference for SOM - BFCT - Solar water desalination unit Resilience Program, Puntland 2021 - 2023. Save the Children International (SCI) is a non-governmental organization whose mission is to fight for children’s rights and deliver immediate and lasting improvement to children’s lives worldwide. SCI has been operational in Greater Somalia for over 40 years. The Puntland State of Somalia is during momentous political, social, and economic transformation since its leaders declared the territory an autonomous region in 1998. The region has managed to maintain relative peace and security in recent years, which has enabled it to establish political and administrative institutions, basic social services, an active civil society, and a growing private enterprise community. In addition, much progress has been made in the education sector in the last few years. Despite these improvements, however, educational provision, participation, and completion in Puntland are among the lowest in the world. This assessment will serve as end-line evaluation and will be conducted in the targeted region/district to ascertain eligible and suffering communities are selected for WASH support in terms of infrastructure and identify the nature of support needed e.g., where there is a need for extension water system, rehabilitation, water, and sanitation facilities (water tanks, toilets, hand washing facilities). The assessment will check whether the intended target and objectives are reached and guide any future programme intervention. The project background, study scope, key questions, intended methodology (if applicable), reporting and governance, key deliverables and timeframes for its implementation are provided in the sections that follow. # Background and Context The BFCT/EWM was designed to respond to existing gaps and needs in Bari region of the Puntland State of Somalia, Hafun district. In recent assessments, it was established that, (i) the crisis-affected girls and boys do not have adequate access to quality, safe, water (ii) Government and Community systems lack the capacity to effectively analyse, prepare, and respond to emergencies. In order to address the above problems, the BFCT/EWM is focused on two key outcome areas, namely: Outcome 1: Children and their family in IDPs and host communities have improved access to access to safe water; Outcome 2: Enhance sustainability of water facility by equipping the capacity of village level water management committees to manage operate and maintain water facilities. BFCT/EWM is seeking to conduct end-line data/information for a set of performance indicators outline in BFCT/EWM results in the log frame using mixed-methods. The needs assessment will be conducted in the targeted regions/districts to ascertain eligible and suffering communities are selected for educational support in terms of infrastructure and also identify the nature of support needed e.g. where there is a need for new schools, extension of classrooms, rehabilitation, water and sanitation facilities (water tanks, toilets, hand washing facilities), teaching and learning materials, training of child clubs and provision of furniture. The assessment will form the basis for the implementation of activities and guide programme interventions. Further to that this SOM BFCT/EWM project is developmental project from SCI pool fund and Becht Family Trust to strengthen their resilience, ensure their ability to receive safe water, and finally attain the aims listed below. Outcome 1: Children and their family in IDPs and host communities have improved access to access to safe water. Outcome 2: Enhance sustainability of water facility by equipping the capacity of village level water management committees to manage operate and maintain water facilities. # Scope of Study ## Purpose, Objectives and Scope - This study is being conducted at the SOM - BFCT - Solar water desalination unit (2021-2023) baseline of July 2021 in the endline evaluations and August 2023. It will expand on past baseline investigations. The primary purpose of the study are: - To gain up to date understanding of the project context to inform BFCT/EWM Program interventions. - To establish end-line values for program indicators and benchmarks for comparative analysis with the Baseline and end line findings. - Establish trends in key WASH indicators such as access, quality, quantity, Perception of WASH Needs, Disposal of Child Faeces. etc. - To collect end-line information for use in the upcoming phase of the same project designing, - Identify capacity building needs targeting different WASH committee types, (managements, technical) and PWDA/MOEMW staff. This evaluation policy directly contributes to SCI and BFCT/EWM its strategic objective of (Provision of reliable and sustained safe drinking water through installation of a solar desalination plant and establishment of sustainable management structures) Linked to the above definition, the purposes of evaluation within SCI are mult-ifold and elaborated below: Accountability: SCI/BFCT aims to be accountable towards its donors and its target beneficiaries. It aims to be transparent on how funds were used and if set targets were reached. SCI understands that donors are accountable towards their taxpayers. Donor and recipient countries signed up to the SDGs and the declaration on human rights stating that access to safe drinking water and sanitation are internationally recognized human rights is a fundamental right for all, including those in conflict affected and protracted crisis. SCI/BFCT therefore has the obligation to report on this. Learning and development: SCI/BFCT intends to understand and explain why its interventions are successful or not. It continuously aims to improve its work thereby adapting its Theory of Change and related funding modalities. In this way SCI/BFCT aims to manage for results. It goes beyond its activities and includes performance monitoring and management. Reflection and evaluation are important aspects towards it. In addition, internal learning at SCI/BFCT, learning is also to take place on a global level within the broader WASH community. Steering: evaluation also serves to generate important information that SCI/BFCT intends to use towards evidence-based decision making on both policy and programmatic level. While generation of data is a common challenge in WASH settings, SCI/BFCT aims to reduce this knowledge gap and make its decisions based on evidence. Lobby, advocacy, policy-influencing and external communication. SCI/BFCT aims to use evaluation information towards its strategic objectives to inspire political commitment and generate additional funding for WASH. Evaluation is hereby used as a vehicle to communicate important messages towards specific actors or the public. Type of Evaluation; Overarching objectives/questions. Formative; - What is the feasibility, appropriateness and acceptability of programme? - What is the programme criticality in the new target location?. Implementation/ Process; - How well was the program/project implemented? ( see key study questions regarding fidelity and process) - Did the program/project reach its intended target populations? (see secondary questions regarding reach and uptake) - Did program/project beneficiaries have a positive experience with the program? (see key study questions regarding satisfaction and experience) - How and why did the intervention make a difference?. Outcome; - Did the program/project achieve its intended outcomes? (see key study questions regarding impact, effectiveness and sustainability) - How and why did the intervention make a difference?. Impact; - What positive and negative, primary and secondary long-term effects, directly or indirectly, intended or unintended can be attributed to the programme? [DAC definition] - OR “What was the effect of the intervention on the outcome for the beneficiary population? The study of the attribution of changes in the outcome to the intervention requires either an experimental or quasi-experimental design” [International Initiative for Impact Evaluation (3impact evaluation) definition] - What mechanisms worked and can explain the achievement or not achievement of the programme results? Which did not work and why?. Economic; - Did the program/project provide value for money? (see key study questions regarding cost-benefit, cost-effectiveness, Replicability & scale, efficiency and equity) - What is the economic value of the Programme outcomes, and how does that compare to the cost (cost-benefit analysis)?. Scope: BFCT/EWM Program will be undertaken in the Puntland State of Somalia Bari region, Hafun district, and its target includes but limited children, youth, women, men and vulnerable severely affected by recurrent droughts and conflicts/crisis. Intended Audience and Use of the Study: Primary intended audience of the study are WASH stakeholders including SCI as grant manager, implementing partners, ministries, donors, wash community and so on. Stakeholder; Further information. Project donor; SOM - BFCT - Solar water desalination unit. Primary implementing organisation; Save the Children [(Project team; Program Development, Quality Improvement team; Advocacy and Communications team)]. Government stakeholders; Ministry of Energy Minerals & Water/ Puntland Water Development Agency.. Community groups; Local authorities, WASH managements committees.. Beneficiaries; Target location beneficiaries.. International development/humanitarian research community. The study will be used as accountability purpose and to measure the success and down fails of the project as SOM-BFCT/EWM phase is at closing stage. This evaluation will also provide inevitable information for the upcoming study and measure effectiveness, sustainability, and impact of the project to the targeted localities. More on to that, the findings of this evaluation will be used for learning and adoptive programming in the upcoming phases of the same project designs and will be a benchmark for designing a second phase opportunities that provides a remedy for the upcoming projects.at the end of evaluation, all issues observed with corresponding actions/remedies will be posted into evaluation tracker and ensure program development unit, technical specialist to consider while designing the second phase of the project. The study team will be required to propose how the primary audience was involved throughout the evaluation process and how evaluation findings shared with each of the different stakeholders in the table above, particularly outlining how reporting back to communities, beneficiaries and children will be conducted in an accessible and child friendly manner. ## Key Study Questions This section presents the key study questions. The table below includes criteria listed by alphabetical order and related generic questions that apply to different types of evaluations - these are indicatively marked in the right-hand columns. Criteria; Key Study Questions; Formative; Process; Outcome; Impact; Economic. Acceptability and appropriateness; - Is the intended program/project acceptable to the local community and stakeholders? Will they be willing to participate and engage? - Is the intended program/project appropriate to this particular context?; X. Accountability; - How has the program/project approached accountability to children and the wider community?; X; X; X. Child participation; - How have the children, their needs, desires and suggested solutions, been consulted and accounted for in programme or project design and implementation? - How were children supported to meaningfully participate across the programme/project cycle?; X; X; X. Child rights programming; - How has the program/project design and implementation considered a child rights approach?; X; X. Safe programming; - Has the program been designed, planned, implemented and monitored to ensure it is safe for children and adults? - How has child safety been integrated into the program/project design and implementation of activities? What aspects of the program/project make children feel safe? - How has the program/project assessed the risks for children and do these risks still exist to date? Have they been reduced, controlled and managed by the minimising actions? Are there new risks? What further measures do we need to implement to reduce, remove and control these new emerging risks?; X; X. Coherence*; - Does the intervention support beneficial synergies and linkages with other interventions carried out by Save the Children in the country/community? - Is the intervention consistent with the interventions of other actors in the same context, such as supporting complementarity, harmonization, and co-ordination with government and other relevant service providers?; X; X; X; X. Cost-benefit; - What was the cost of delivering outcomes (cost-effectiveness analysis)? - What was the return on investment (return on investment analysis)? - What was the ratio of costs to benefits (cost-benefit analysis)?; X. Cost effectiveness; - Has the intervention been cost-effective (compared to similar interventions elsewhere or compared to alternative approaches)? (cost effectiveness); X. Effectiveness*; - Did the program/project achieve its intended outcomes? - Are there any differences in outcomes achieved by different groups? - Were there any unintended outcomes? - Are the objectives of the program/project being achieved? - How big is the effectiveness or impact of the project compared to the objectives planned?; X; X. Efficiency*; - Were objectives achieved on time? (and budget) - Were activities cost-efficient? (What was the cost of delivering outputs? How were cost drivers managed?) - Was the programme or project implemented in the most efficient way compared to alternatives?; X; X; X. Equity and equality; - Did/does the intervention have an impact on inequality or marginalization? - Is there evidence that the intervention reduces inequality and marginalization for specific groups? - What mechanisms / factors contributed to this result? - How much does it cost to provide the program to the hardest to reach?; X; X; X. Fidelity; - Was the program/project implemented as intended (e.g. according to Common Approach model, as adapted to the context)? Why / why not? - Did implementation meet quality standards / best practice? - What were the barriers and facilitators to implementation?; X; X; X. Impact*; - Does the program/project contribute to reaching higher level objectives (preferably, overall objective)? Why/ why not? - What is the impact or effect of the programme or project in proportion to the overall situation of the target group or those effected? - What are the intended or unintended effects of the programme, either positive or negative, direct or indirect? - OR “What was the effect of the intervention on the outcome for the beneficiary population? The study of the attribution of changes in the outcome to the intervention requires either an experimental or quasi-experimental design” [International Initiative for Impact Evaluation (3impact evaluation) definition]; X. Inclusion; - How did the program/project consider inclusion of vulnerable groups in the design and its implementation of activities?; X; X; X; X. Process; - How well did staff/partnerships work together? - How can implementation of the program be improved in terms of coordination? - Have MEAL activities been implemented as planned? Were they relevant and appropriate? How could they be improved?; X; X. Reach and uptake; - Did the program/project reach its intended target populations? Why/ why not? - What proportion of eligible/referred beneficiaries engaged in the program? - To what extent did beneficiaries’ access and complete the program? - How do children/families who accessed and completed the program differ from those who did not? - What were the barriers and facilitators to beneficiaries accessing/ completing the program?; X; X; X. Relevance*; - Are we doing the right thing? Does the intervention respond to clearly identified needs and priorities of the project participants? Was the intervention appropriately adapted to the local context and target population? - How was learning and evidence was used throughout the program cycle to adapt and ensure the project remained relevant? - How important is the relevance or significance of the intervention regarding local and national requirements and priorities? - Are the activities and outputs of the programme consistent with the intended impacts and effects?; X; X; X; X. Replicability and scale; - Are the evaluation findings generalizable to other contexts? - Will the project or programme work in a different context? - Is there evidence that the program/project will reach greater numbers of beneficiaries through the implementation of an approach at scale? - Can the program/project be scaled up at cost? And how much does it would cost?; X; X; X. Satisfaction and experience; - How satisfied were the program/project beneficiaries? - Did program beneficiaries feel the services they received were acceptable, appropriate, and suited to their needs?; X; X. Sustainability*; - Are the positive effects or impacts sustainable? - How is the sustainability or permanence of the intervention and its effects to be assessed?; X; X. Gender sensitivity; - How has the program/project considered gender sensitivity both in the design and its implementation of activities? - Has the program/project incorporated different needs and accessibility of boys and girls, men and women, and non-binary individuals? - Has the program/project outcomes or results been equally represented? - What are the gender gaps that the program/project addressed and what remaining aspects need to be considered further?; X; X; X; X. *OECD DAC Criteria # Study Methodology ## Study Design The end-line will use a mixed-method, complexity-aware, and inclusive approach. The quantitative component is expected to use a primary data collected through household level. The data collectors will determine representative sample sizes for respondent groups. Quantitative data will be triangulated with qualitative data obtained from a variety of stakeholder groups through key informant interviews and focus group discussions. It is expected that the triangulation of quantitative and qualitative data will allow the program to understand unexpected patterns in quantitative results better, as well as to explore the motivations/ interests of stakeholders and the challenges and opportunities for the design and implementation of activities. It is expected that this study will involve: - Mixed, qualitative and/or quantitative methods - Both purposive and simple sample random sampling. ## Sampling A total of 274 HH were sampled of different involves, 53% HH in Horseed village of Hafun district and 47% HH in Wadajir. The village leaders, district commissioners and local authority were engaged to have a smooth working environment in the district. 274 households were systemically selected using a common systematically household walk methodology where 145 HH were from Horseed and 129 HH from Wadajir. The sampling method to be used for survey/focus groups will be: Probability sampling methods: - Simple random sampling Non-probability sampling methods: - Purposive sampling ## Data Sources and Data Collection Methods / Tools All primary data collected during the study must facilitate disaggregation by gender, age, [disability, location or remoteness, vulnerability status]. Save the Children will provide guidance on tools and classification schemes for this minimum dataset. Quantitative methods using structured questionnaires and ‘WASH tools’ will be used to establish quantitative benchmarks. Focus Group Discussions, Individual questioning with a scientific representation of all the stakeholders, will be used to collect detailed qualitative information. During the end-line, the data collectors will interview targeted beneficiary communities and different stakeholders. Save the Children will provide enumerators to assist with primary data collection. It will not be a requirement of the study team to source additional external data sources to add value to the study, such as government administrative data. The team should also indicate how data triangulation will be realised. The study team is required to adhere to the Save the Children Child Safeguarding; Protection from Sexual Exploitation and Abuse; Anti-Harassment, Intimidation and Bullying; and Data Protection and Privacy [annex: 3] policies throughout all project activities. Data collection the instruments include semi-structured interview questionnaires; one- on-one personalized households’ questionnaires for communities. ## Ethical Considerations It is expected that this study will be: - Child participatory. Where appropriate and safe, children should be supported to participate in the evaluation process beyond simply being respondents. Opportunities for collaborative participation could include involving children in determining success criteria against which the project could be evaluated, supporting children to collect some of the data required for the evaluation themselves, or involving children in the validation of findings. Any child participation, whether consultative, collaborative or child-led, must abide by the 9 Basic Requirements for meaningful and ethical child participation. - Inclusive. Ensure that children from different ethnic, social backgrounds have the chance to participate, as well as children with disabilities and children who may be excluded or discriminated against in their community. - Ethical: The study must be guided by the following ethical considerations: - Safeguarding – demonstrating the highest standards of behavior towards children and adults. - Sensitive – to child rights, gender, inclusion, and cultural contexts. - Openness - of information given, to the highest possible degree to all involved parties. - Confidentiality and data protection - measures will be put in place to protect the identity of all participants and any other information that may put them or others at risk. - Public access - to the results when there are no special considerations against this. - Broad participation - the relevant parties should be involved where possible. - Reliability and independence - the study should be conducted so that findings and conclusions are correct and trustworthy. It is expected that: - Data collection methods will be age and gender appropriate. - Study activities will provide a safe, creative space where children feel that their thoughts and ideas are important. - A risk assessment will be conducted that includes any risks related to children, young people, or adult’s participation. - A referral mechanism will be in place in case any child safeguarding or protection issues arise. - Informed consent will be used where possible. The study team will not be required to obtain approval from a Human Research Ethics Committee. Save the Children will provide assistance with this process. # Expected Deliverables - Develop inception report and evaluation instrument. - Train staff/enumerators with the instrument for field data collection - Regular data supervision and feedback with SC staff and enumerators - Engage with SC and other key stakeholders for the evaluation process and ensure all their inputs and views are incorporated. - Dataset and analysis sheets - Presentation for Preliminary findings Reporting. - Draft report for review and feedback - Final report with all required annexes # Study Management This study will be managed by Area REALM manager with support of area leadership and project unit. The study length will be in total of 8 days. SCI will take the lead of operationalizing the activity by providing logistical need and data collector required for this study. This enumerators/data collector will be from SCI pre-qualified pool and will be guided the implementing agency on data collection modalities and antiques required. Duration of the activity: The service provider will be engaged 40 days. |

.