Terms of Reference (ToR) for

Enterprise Resource Planning (ERP) Development

# 1. Background and Objective

Lifeline Gedo (LLG) is a humanitarian and development organization implementing multi-sector programs across Somalia in partnership with international donors, government institutions and community stakeholders. LLG manages multiple donor-funded programs and requires efficient systems to ensure financial accountability, transparency and operational efficiency.

To strengthen institutional systems, LLG intends to implement a fully integrated Enterprise Resource Planning (ERP) system that will digitize and automate key institutional functions including financial management, procurement and logistics, human resource management and project management.

The objective of this consultancy is to design, develop, deploy and institutionalize a scalable and modular ERP system that will automate LLG’s operational, financial and administrative processes while ensuring compliance with donor requirements, regulatory frameworks and internal control standards.

The system is expected to enhance transparency, accountability, audit readiness and real-time decision-making across the organization.

# 2. Scope of the Assignment

The selected consultant or software firm will design and implement an integrated ERP system in close consultation with LLG management and designated focal persons.

The consultant will conduct a comprehensive institutional assessment to document existing workflows, approval hierarchies and operational procedures. Based on this analysis, the consultant will design an ERP architecture aligned with LLG’s operational needs and governance framework.

The assignment will include the development and configuration of ERP modules, workflow automation aligned with procurement thresholds and approval limits, role-based access control, and full audit trail functionality.

The consultant will also undertake data migration from existing systems, including data cleaning, validation and reconciliation. The ERP system must undergo both offline and live system testing prior to full deployment.

The assignment also includes preparation of system documentation, user manuals and workflow diagrams, as well as structured staff training sessions. Post-implementation support and system maintenance must be provided for a minimum period of twelve (12) months.

The ERP system should support at least thirty (30) concurrent users, provide web-based access, and offer a mobile-responsive employee portal with an intuitive and user-friendly interface.

- Ensure intuitive system interface for ease of adoption.

- Ensure full audit trail functionality.

# 3. ERP System Functional Requirements

| ERP Module | Functional Area | Key Functionalities |
| --- | --- | --- |
| Financial Management | Budget Management | Budget planning, revisions and tracking with full audit trail |
|  | Grant Accounting | Multi-donor grant accounting and cost center tracking |
|  | General Ledger | General ledger management and financial transaction recording |
|  | Cash & Bank Management | Bank reconciliation, cash management and fund tracking |
|  | Cost Allocation | Advanced cost allocation across projects and donors |
|  | Asset Management | Fixed asset registration, tracking and depreciation management |
|  | Partner Fund Management | Partner fund request and approval workflow system |
|  | Compliance Reporting | Regulatory and donor compliance financial reporting |
|  | Financial Dashboards | Real-time budget versus actual expenditure dashboards |
| Supply Chain Management | Procurement Management | Procurement workflow automation aligned with approval thresholds |
|  | Bid Evaluation | Bid and quotation evaluation framework |
|  | Contract Management | Supplier and procurement contract management |
|  | Supplier Management | Supplier registration and database management |
|  | Inventory Management | Inventory and warehouse management system |
|  | Asset Lifecycle | Asset tracking, maintenance and lifecycle management |
|  | Travel & Expense | Event and travel expense management |
| Human Resource Management | Personnel Management | Employee records and personnel information management |
|  | Leave & Attendance | Leave management and staff attendance tracking |
|  | Payroll Management | Payroll processing and compensation management |
|  | Organizational Structure | Organizational hierarchy and reporting line mapping |
|  | Performance Management | Staff performance evaluation and appraisal management |
|  | Travel & Advances | Staff travel authorization and advance management |
|  | Training & Development | Talent management and staff training tracking |
|  | HR Reporting | HR management dashboards and reports |
| Project & Grant Management | Grant Tracking | Grant allocation and financial tracking by donor |
|  | Partner Management | Partner database and management platform |
|  | Activity Workflow | Program activity approval and workflow management |
|  | Program Data Management | Programmatic data and indicator management |
|  | Contract Management | Program contract tracking and management |
|  | Project Reporting | Real-time project monitoring and reporting dashboards |

# 4. ERP System Architecture Framework

The ERP system shall follow an integrated modular architecture to ensure scalability, security and interoperability.

| Layer | Description |
| --- | --- |
| User Interface Layer | Web-based interface accessible via browsers and mobile devices |
| Application Layer | ERP modules including Finance, Supply Chain, HR, and Project Management |
| Workflow Engine | Automated approval processes aligned with organizational thresholds |
| Database Layer | Centralized database with structured data storage and audit trail |
| Security Layer | Role-based access control, authentication protocols and data protection |
| Reporting Layer | Real-time dashboards and automated reporting tools |

The system architecture should support future expansion and integration with external systems if required.

# 5. ERP Implementation Roadmap

The ERP implementation shall follow a phased approach to ensure quality delivery and institutional adoption.

| Phase | Key Activities |
| --- | --- |
| Phase 1: Institutional Assessment | Process mapping, needs assessment, documentation of workflows |
| Phase 2: System Design | ERP architecture design, system configuration planning |
| Phase 3: Development & Customization | ERP module development and workflow automation |
| Phase 4: Data Migration | Data cleaning, migration and validation |
| Phase 5: Testing & Deployment | System testing, pilot implementation and system rollout |
| Phase 6: Training & Support | Staff training, documentation and technical support |

# 6. Deliverables

The selected firm shall deliver:

- Fully functional integrated ERP platform

- Configured ERP modules with automated workflows

- System architecture documentation

- User manuals and technical documentation

- Data migration and validation reports

- Staff training sessions

- Operational ERP deployment

- Post-implementation support and maintenance for twelve (12) months

# 7. Duration and Working Arrangements

The implementation timeline will be proposed by the consultant and agreed upon with LLG prior to contract signing.

The consultant will work closely with designated LLG focal persons and provide regular progress reports and coordination meetings throughout the implementation process.

# 8. Evaluation of Proposals

Proposals will be evaluated using a technical and financial scoring system.

Only bidders achieving a minimum technical score of 70% will proceed to financial evaluation.

### Technical Evaluation Criteria

| Evaluation Criteria | Description | Maximum Score |
| --- | --- | --- |
| Understanding of the Assignment | Demonstrated understanding of LLG’s ERP needs, NGO operational context, and multi-donor environment | 15 |
| Methodology and Implementation Approach | Quality and clarity of the proposed approach for system design, development, deployment, data migration and support | 25 |
| Relevant Experience in ERP Implementation | Previous experience developing or implementing ERP systems of similar scale | 20 |
| Experience with NGOs or Grant-Based Organizations | Experience working with NGOs, humanitarian organizations or donor-funded institutions | 10 |
| Qualifications of Proposed Technical Team | Skills and experience of proposed experts (ERP architect, developers, database specialists, trainers) | 15 |
| Implementation Timeline and Work Plan | Realistic and structured implementation schedule | 5 |
| Post-Implementation Support and Maintenance Plan | Quality of proposed technical support, system maintenance and troubleshooting services | 10 |

# 9. Budget

All costs must be presented in USD and clearly categorized including:

- Software development or customization

- System implementation

- Data migration

- Staff training

- Documentation

- Technical support and maintenance

- Optional enhancement modules

# 10. Qualifications of the Consultant/Firm

Interested firms must demonstrate:

- Minimum three (3) years experience in ERP implementation

- Experience implementing ERP systems for NGOs, development organizations or grant-based environments

- Proven technical capacity to design and deploy integrated ERP systems

- Qualified software developers and ERP implementation specialists

# 11. Ownership, Confidentiality and Data Protection

All system components, source code, documentation and intellectual property developed under this consultancy shall become the property of Lifeline Gedo (LLG) upon completion.

The consultant shall maintain strict confidentiality of all organizational information and data accessed during the assignment.

# 12. Submission Requirements

Interested firms shall submit the following:

- Technical proposal including methodology, implementation plan and company profile

- Financial proposal with detailed cost breakdown

- Team composition and CVs of key technical personnel

- Company registration documents

- Tax clearance certificate

- Relevant ERP implementation reference

Please apply using this link  https://app.lifelineorganisation.org/tender and the deadline for the submission is 2nd April 2026

.