INVITATION TO TENDER FOR IRRIGATION SCHEME IN HAJIWEYNE, QAMQAM, BULABARTIRE, AND GOBWAYN OF KISMAYO DISTRICT JUBALAND STATE OF SOMALIA.

September 9, 2025

- Background

The Centre for Research and Integrated Development (CeRID), a reputable Somali NGO founded in 2005, is leading procurement and day-to-day implementation for the project “Improving Capacities in Nutrition-Sensitive and Climate-Smart Agriculture in Kismayo, Somalia”. CeRID is locally registered and mandated to manage procurement processes in Somalia, ensuring transparency, compliance, and local ownership.

This assignment is part of the wider GIZ-funded project “Promoting Climate Resilience in Food Security in Jubaland, Somalia”, implemented in partnership with NIRAS Germany GmbH. NIRAS, with over 40 years of global experience in agriculture, climate resilience, and institutional capacity building, provides technical leadership.

The project runs from 15.03.2025 to 30.09.2026 and targets 700 farmers, including women, youth, IDPs, and persons with disabilities. It delivers five work packages: farmer training, provision of tractors and equipment, solar-powered irrigation, post-harvest solutions, and institutional capacity building for the Jubaland Ministry of Agriculture and Irrigation (JMoAI).

Centre for Research and integrated Development (CeRID) is an agent of change for peaceful and self-reliant communities. Our approach is grounded in the Theory of Change (ToC), enabling us to identify the desired outcomes and transformative changes that will strengthen CeRID in terms of institutional sustainability, strong partnership with both our target communities and our partners to tackle the root causes of poverty and vulnerability.

Our Strategic Focus Are these five Areas (SFAs):

(1)	Climate Change Adaptation

(2)	Knowledge and Skill Development

(3)	Humanitarian, Development & Peace Nexus (HDPN)

(4)	Partnership & Collaboration

(5)	Organizational Capacity Development (OCD)

2.0 Project Objectives and Scope of Work

2.1 Project Objectives

CeRID invites interested bidders with sound capacity and relevant experience in similar work to submit their quotations. The selected Supplier will be responsible for ensuring timely delivery of the supplies.

2.1 Scope of work

The general scope of work for the supplier of an irrigation scheme in Bulla Bartire, Hajiweyne, Qamqam, and Gobwayn, Kismayo District, Jubaland State of Somalia. This scope is a general guide and specific details, such as the scale of the project (e.g., coverage area) and the technology used (e.g., solarized pumping, rising main, water pan storage and gravity-fed pipelines), would be defined in a formal BoQ in excel and drawings as part of the tender document. The scope of work would typically cover Construction works which includes supply, and installation, testing and commissioning.

- Procurement and Supply

- Material Sourcing: The supplier is responsible for procuring all necessary materials and equipment, such as pipes, fittings, valves, pumps, solar panels (if a solar-powered system is used), and construction materials for civil works.

- Quality Control: All materials supplied must meet the quality standards and specifications outlined in the contract to ensure the longevity and efficiency of the system.

- Delivery and Logistics: The supplier must ensure the security and timely delivery of all materials to the project sites. This includes managing all logistics, transportation, and potential security risks.

- Installation, Construction, and Commissioning

- Site Preparation: This involves clearing the site, excavating trenches for pipelines, and preparing the ground for pump stations and other civil structures.

- Civil Works: Construction of civil structures such as water pan storage/reservoir, intake works, rising main and a network of main and branch pipelines.

- Installation: Installation of all components as per the approved design drawings, including:

- Solarized pumping system; solar panels; its electrical system and associated control systems.

- Laying and connecting pipelines and distribution lines.

- Connecting all components to form a functional irrigation system.

- Testing and Commissioning: Upon completion of installation, the supplier must perform thorough testing of the entire system to ensure it is functioning correctly and efficiently. This includes pressure testing, leak detection, and performance verification.

- Training and Handover: The supplier is expected to train a project officer. This ensures the long-term sustainability of the project. A final handover of the completed scheme, along with all relevant documentation (manuals, as-built drawings), would mark the completion of the project.

2.2. Instructions

Interested bidders with sound capacity and relevant experience in similar work are here by invited to submit their Bid to the following email address: procurement@cerid.so before 23rd  September 2025 at 12:00 noon , clearly marked with the quote reference as mentioned in the below table. Interested bidders to submit proposal for irrigation scheme in Bulla Bartire, Hajiweyne, Qamqam, and Gobwayn villages of Kismayo District, Jubaland State of Somalia. It shall remain the responsibility of the bidder to ensure that their bid documents reach CeRID before the deadline. Bids that are received by CeRID after the deadline indicated above, for whatever reason, shall not be considered for evaluation.

3.0 General Tender Information

| ITB Reference Number | ITB Ref. No. CFSP/025/2025 |
| --- | --- |
| Tender Notice Date | 9th September 2025 |
| Tender Closing Date: | 23rd September 2025 |
| Works Location: | Bulla Bartire, Hajiweyne, Qamqam, and Gobwayn Villages, Kismayo District, |
| General Bid Requirements: | - This tender will be governed by a procurement committee. - Your bidding document shall include quotations to be filled by the bidders and information of the bidder. The information of the bidder is such as full name of the bidder, account number, email address, date, contact person’s name, his/her signature, and the official stamp of the bidder. - Purchase order/contract will be issued to the qualified contractor as soon as the procurement committee announces the results of the tender. |
| Special requirements and Conditions: | - Bid results will not be made public. - The qualified contractor will be paid in installments and retention of 10% of total contract value as will be indicated in the contract terms and conditions. |
| Language and Currency: | The tender documents and all correspondence must be in English, and all prices must be quoted in USD. |
| Inquiries | Any questions regarding this tender should be sent to ahmed.farah@cerid.so on or before 17th September. |

  - The Company shall complete and submit the following documents with his/her Tender:

- Detailed Company Profile.

- Company Account Number.

- Valid Certificate of registration from Ministry of commerce of federal government/Ministry of Commerce of Jubaland state of Somalia.

- Valid Tax Clearance Certificate of federal government/Jubaland state of Somalia.

- List of the previous 3 similar work experiences/ sample contracts/LPO/ with minimum value of or above 300,000 USD and recommendation letters.

- Original copy of certified Bank statement – for the last 12 months with a proof of financial capability.

- BOQ showing the price and bear the appropriate company stamp.

- Submission of bid forms on time.

- CV of the Engineer (s) who would be supervising the works.

- Evidence of availability of Equipment’s and Machines for civil works

- Work schedule (Detailed work schedule) with clear timelines on Project completion dates.

4. Evaluation Criteria for Bidders

The evaluation of bidders will be conducted across three main categories: Administrative Evaluation, Technical Evaluation, and Financial Evaluation.

4.1. Administrative Evaluation Criteria:

Bidders must successfully pass the Administrative Evaluation, which includes submission of valid registration certificate from federal and jubalan state of somalia, valid tax compliance certificate, business permit federal and jubland state of Somalia and timely submission and bear the appropriate company stamp.

Failure to meet any of the below administrative requirements will result in disqualification from the Technical Evaluation phase.

Valid registration certificate.

Valid tax compliance certificate.

Timely submission and bear the appropriate company stamp.

4.2. Technical Evaluation Criteria:

The following criteria will be used to assess the technical proposals, along with the corresponding marks:

Detailed Company Profile (10mks).

Original copy of certified Bank statement – for the last 12 months with a proof of financial capability (20mks.

List of the previous 3 similar work experiences/ sample contracts/LPO of minimum value of or above 300,000 USD and recommendation letters (20mks).

work plan- with clear timelines on works completion dates (20mks).

CV of the Engineer (s) who would be supervising the works (10mks).

Availability of construction equipment’s and machines for similar works (ownership &or lease)- vehicles, excavators (20mks).

Bidders who successfully complete the Technical Evaluation will advance to the Financial Evaluation, where the lowest bid will be selected.

Note: CeRID maintains a zero-tolerance policy on fraud and expects all suppliers to strictly adhere to its institutional code of conduct and all relevant policies, including those on child protection and the environment. CeRID reserves the right to accept or reject any or all bids without providing a reason.

Qualified and interested bidder can download a complete tender dossier from the link below.

| No. | Description | Tender Reference | Link |
| --- | --- | --- | --- |
| 1. | INVITATION TO TENDER FOR IRRIGATION SCHEME IN BULLA BARTIRE, HAJIWEYNE, QAMQAM, AND GOBWAYN OF KISMAYO DISTRICT JUBALAND STATE OF SOMALIA. | Tender #ITB Ref. No. CFSP/025/2025 |  |

6. Company Details

| Company Name: |  |
| --- | --- |
| Company Account Number (Dahabshiil Bank) |  |
| Contact Person |  |
| Sign & stamp |  |
| Submission Date |  |
| Lead Time/Completion Time |  |
| Contact Number |  |
| Email Address |  |