Federal Government of Somalia

Ministry of Agriculture and Irrigation (MoAI)

TERMS OF REFERENCE (ToR)

Title: Consultancy Services to Support National Irrigation Policy Revision, Riverine Irrigation Strategy Finalization, and Prepare Operational Guidelines and Technical Manuals for participatory irrigation management within the Shabelle River Basin.

Project: JOSP Maareynta-Governance for Adaptation to Climate Change
Contract Type: Consulting Firm

Quotation No: Fgs/Services/MoAI/0021/2025

Duty Station: Mogadishu + Federal Member States (as required)
Duration: 120–150 Days (Deliverable-Based Contract)
Reporting to: Director General & Director of Irrigation, MoAI

### Background

Somalia’s agricultural sector depends heavily on the Shabelle and Juba River systems. However, weak governance structures, absence of updated policies, limited institutional coordination, and lack of standardized irrigation management practices have constrained effective and sustainable water use. The existing National Irrigation Policy (NIP) requires comprehensive revision to align with the current institutional framework, environmental realities, climate adaptation priorities, and the governance structures envisioned under the Jowhar Off-Stream Storage Programme (JOSP).

This assignment directly supports the National Transformation Plan (NTP 2025–2029) and the National Agriculture Transformation Strategy, both of which place strong emphasis on transformational governance, improved service delivery, and strengthening federal–FMS coordination in water and irrigation management. Strengthening irrigation governance, establishing consistent national standards, and empowering community-based structures are central to NTP’s agenda for building climate resilience, food security, and sustainable agricultural growth. The development and revision of these national instruments will therefore contribute directly to Somalia’s transformational governance reforms in the water and agriculture sectors.

In addition, Somalia requires a finalized National Riverine Irrigation Strategy to guide equitable water distribution, strengthen basin-level governance, support climate resilience, and coordinate interventions across Federal Member States. Furthermore, the development of Operational Guidelines and Technical Manuals for Participatory Irrigation Management (PIM) is critical for establishing community-led, transparent, and accountable irrigation governance structures across the country.

To deliver these national instruments, the Ministry of Agriculture and Irrigation (MoAI) seeks to hire a qualified consulting firm with multidisciplinary expertise in irrigation governance, policy development, institutional strengthening, community-based management, and stakeholder facilitation.

### Purpose of the Assignment

The consulting firm will support MoAI to:

- Revise the National Irrigation Policy and develop a practical, phased Roadmap for Implementation;

- Conduct nationwide consultations and support the finalization of the National Riverine Irrigation Strategy;

- Develop Operational Guidelines and Technical Manuals for Participatory Irrigation Management (PIM) to standardize inclusive, community-led irrigation governance.

The assignment will strengthen institutional capacity, harmonize national and state-level irrigation systems, and support implementation of climate-resilient irrigation governance aligned with the JOSP Governance Framework and support the water and irrigation governance reforms in the Shabelle River Basin in Somalia.

### Scope of Work and Responsibilities.

A. National Irrigation Policy (NIP) Revision & Implementation Roadmap

- Conduct a comprehensive review of the existing National Irrigation Policy.

- Analyze institutional mandates, governance gaps, technical challenges, and policy inconsistencies.

- Engage Federal Member States, irrigation committees, and stakeholders in policy consultations.

- Revise the National Irrigation Policy to reflect:

  - Climate resilience

  - Water allocation principles

  - Basin-level governance

  - Agricultural modernization

  - Inclusive irrigation management

- Develop a detailed Implementation Roadmap aligned with JOSP framework of inclusive irrigation management including gender and youth participation, timelines, responsible institutions, milestones, and resources.

- Prepare a final NIP package ready for MoAI approval and dissemination.

B. Consultation & Finalization of the National Riverine Irrigation Strategy

- Conduct technical and stakeholder consultations in relevant Federal Member States.

- Analyze challenges related to water distribution, sedimentation, flooding, riverbank degradation, and infrastructure.

- Integrate stakeholder feedback and refine strategic priorities.

- Finalize the National Riverine Irrigation Strategy with clear objectives, governance structures, and implementation mechanisms.

- Develop a monitoring framework and institutional coordination mechanisms.

C. Operational Guidelines & Technical Manuals for Participatory Irrigation Management

- Develop clear Operational Guidelines for Participatory Irrigation Management.

- Prepare Technical Manuals detailing:

- Water allocation procedures

- Scheduling and irrigation service protocols

- O&M responsibilities

- Irrigation committee functions

- Conflict resolution mechanisms

- Environmental and safety standards

- Ensure guidelines are user-friendly and applicable at community, district, state, and federal levels.

- Conduct validation workshops with MoAI and FMS stakeholders.

- Finalize all manuals and provide training materials for rollout.

### Deliverables

The consulting firm shall submit:

- Inception Report with methodology, schedule, and detailed work plan.

- Revised National Irrigation Policy (draft and final versions).

- Implementation Roadmap with timelines, responsibilities, and action steps.

- Consultation Reports documenting all stakeholder sessions.

- Final National Riverine Irrigation Strategy.

- Operational Guidelines for PIM.

- Technical Manuals for PIM (English & Somali).

- Training materials for dissemination of PIM guidelines.

- Final Consolidated Report containing all outputs.

### Qualifications of the Consulting Firm

Firm Requirements

- Legally registered consulting firm with minimum 5 years’ experience in irrigation governance, water resource policy, or agricultural development.

- Demonstrated experience in developing national policies, strategies, or operational guidelines.

- Experience working with governments, UN agencies, and international partners.

- Experience in Somalia or similar fragile contexts is a strong advantage.

### Team Composition

The firm shall propose a multidisciplinary team including:

- Policy Specialist (Agriculture/Irrigation Policy) – Team Lead

- Irrigation Governance Expert

- Institutional Development Specialist

- Stakeholder Engagement & Consultation Facilitator

- Technical Writer / Manual Development Specialist

### Duration and Duty Station

- Duration: 120-150 days, based on deliverables.

- Duty Station: Mogadishu, with travel to FMS (Hirshabelle, Southwest, Jubaland, Galmudug, and Puntland for consultations).

### Reporting on the Assignment

- The consultant shall provide three reports. These will include the inception report to be submitted within 2 weeks of signing the contract. This will include a work plan discussed and accepted by the Ministry.

- The second report shall be a progress report submitted 2 months after signing the contract, providing a detailed progress of the work in line with the proposed and agreed work plan.

- The Final report: the final report shall be submitted four months after signing the contract. A draft version will be shared first for review, and the consultancy firm shall submit the final version incorporating all comments within 2 weeks.

- All the reports shall be submitted in soft copy in both Word and PDF formats.

### Payments for the Assignment

- Payments to the consultants shall be in three instalments in line with the report’s submission.

- The first payment shall be on submission and acceptance of the Inception report; this shall be 40% of the project's total costs.

- The second payment shall be made after submission and acceptance of the progress report. This shall be 40% of the total Project costs.

- The third (and the Final payment shall be after submission and acceptance of the Final report. It shall be 20% of the project's total costs.

### Support for the Consultant by the MOAI

The Ministry shall provide the consultant with the following documents, but the consultancy firm is expected to look for other relevant information through literature review and consultations.

- JOSP Governance Framework/Roadmap (2025-2029)

- National Irrigation Policy (2019)

- National Agriculture Transformation Strategy (2025-2029)

The Ministry shall also provide letters of introduction on the assignment to the relevant Ministries and authorities

### Evaluation of the Proposal

The proposal will be based on both Technical and Financial considerations. The Technical considerations will include the availability of well-trained and experienced staff in the different areas.

The technical considerations shall also provide a clear and practical work plan. It is expected that the assignment shall be completed within four months.

The Technical considerations shall have a total score of 80 marks, and the financial considerations shall have a total score of 20 marks.

The consultant should provide a methodology on how to undertake the assignment comprehensively, including full participatory consultation. Details of the consultations and levels of consultations should be explained clearly.

The consultant should provide a team with enough experience in irrigation. The team members should have at least 5 years of proven experience in irrigation, how it interacts with other water users, and how the water use should be sustainably used for a holistic benefit for all land uses. This should include an irrigation engineer, an agronomist, a livestock expert, a capacity building expert, and a lawyer. The technical proposal should therefore provide a list of the proposed consultant team members with clear education levels and experiences.

Staff Curriculum shall be provided for evaluation. The CVs should be certified by the Team leader

The Technical Report shall not include any information on the Financials costs

11.1 Technical Proposal Scoring

| No |  | Aspect evaluated | Scoring |
| --- | --- | --- | --- |
| 1 |  | Methodology | A maximum of 30 marks based on how realistic the methodology is to cover all aspects of the assignment, and how realistic it is to complete the assignment on time |
|  |  | Total for methodology | 30 |
| 2 |  | Work Experience | A maximum of 10 marks based on experience in legal drafting, policy formulation, and institutional development in agriculture and water sectors, with proven government engagement, stakeholder participation skills, and the ability to deliver high-quality outputs on time. |
|  |  | Total for Experience | 10 |
| 3 | Staff | Specific Staff | Maximum score |
|  | 1 | Irrigation Governance Expert | 8; 0.75 mark for each year of experience, subject to a maximum of 10 |
|  | 2 | Technical Writer / Manual Development Specialist | 6; 0.75 mark for each year of experience, subject to a maximum of 8 |
|  | 3 | Policy Specialist (Agriculture/Irrigation Policy) | 6; 0.75 mark for each year of experience, subject to a maximum of 8 |
|  | 4 | Stakeholder Engagement Specialist | 6; 0.75 mark for each year of experience, subject to a maximum of 8 |
|  | 5 | Institutional Capacity development expert | 4; 0.75 mark for each year of experience, subject to a maximum of 5 |
|  |  | Total for consultant Team members | 30 |
| 3 |  | Workplan | A maximum of 10 markers based on how realistic the plan is to complete the assignment |
|  |  | Total for Workplan | 10 |
|  |  | Total for Technical assessment | 80 |

  - Financial Proposal

The Financial Proposal shall follow the basic Format. The consultant is free to vary the format to ensure that the budget proposed covers the full assignment, as costs not in the budget will not be accepted for payment. Payments shall be expressed in USD.

The Financial Proposal will carry a weight of 20% of the overall score. It will be evaluated based on competitiveness and value for money. The lowest-priced, technically compliant bid will receive the maximum financial score, with other bids scored proportionally according to the following formula: Financial Score = (Lowest Priced Bid ÷ Price of Bid Under Evaluation) × Maximum Financial Points

| 1 | HUMAN RESOURCE INPUTS (Staff time and consultants' fees) | Staff | Man Months | Rate (USD) | Total amount (USD) |
| --- | --- | --- | --- | --- | --- |
| 1.1 |  |  |  |  |  |
| 1.2 |  |  |  |  |  |
| 1.3 |  |  |  |  |  |
| 1.4 |  |  |  |  |  |
| 1.5 |  |  |  |  |  |
| 1.6 |  |  |  |  |  |
| 1.7 |  |  |  |  |  |
| … | Total for Human Resources |  |  |  |  |
| 2 | TRAVEL (Flights and inland travel...) | Staff or category | Flights/Local transport months | Rate (USD) | Total amount (USD) |
| 2.1 |  |  |  |  |  |
| 2.2 |  |  |  |  |  |
| 2.3 |  |  |  |  |  |
| 2.4 |  |  |  |  |  |
| 2.5 |  |  |  |  |  |
| 2.6 |  |  |  |  |  |
| 2.7 |  |  |  |  |  |
|  | Total for Travel costs |  |  |  |  |
| 3 | ACCOMMODATION (boarding and meals costs…) | Staff | Man month | Rate (USD) | Total amount (USD) |
| 3.1 |  |  |  |  |  |
| 3.2 |  |  |  |  |  |
| 3.3 |  |  |  |  |  |
| 3.4 |  |  |  |  |  |
| 3.5 |  |  |  |  |  |
| 3.6 |  |  |  |  |  |
| 3.7 |  |  |  |  |  |
|  | SUBTOTAL |  |  |  |  |
| 5 | GENERAL OPERATING AND MAINTENANCE EXPENSES | Item | Months | Rate (USD) | Total amount (USD) |
| 5.1 |  |  |  |  |  |
| 5.2 |  |  |  |  |  |
| 5.3 |  |  |  |  |  |
| 5.4 |  |  |  |  |  |
| 5.5 |  |  |  |  |  |
| 5.6 |  |  |  |  |  |
|  | SUBTOTAL |  |  |  |  |
| 6 | OTHER CATEGORY (Specify) | Item | Man months /Numbers | Rate (USD) | Total amount (USD) |
| 6.1 |  |  |  |  |  |
| 6.2 |  |  |  |  |  |
| 6.4 |  |  |  |  |  |
| 6.5 |  |  |  |  |  |
| 6.6 |  |  |  |  |  |
|  | SUBTOTAL |  |  |  |  |
|  | TOTAL COSTS |  |  |  |  |

SUBMISSION OF THE PROPOSAL

The Proposal should be submitted electronically to

procurement@moa.gov.so  and CC: Dg@moa.gov.so, irrigationdept@moa.gov.so, no later than December 15, 2025.

VALIDITY OF THE PROPOSAL

The proposal shall remain valid for 30 days after the date of submission.